RIVERSIDE – BUZURUGA ROAD REHABILITATION

IN THE SOUTH MECCO STREET

REHEMA JUMA KASSIM

A PROJECT PAPER SUBMITTED IN PARTIAL FULFILLMENT OF THE REQUIREMENTS FOR THE DEGREE OF MASTER OF COMMUNITY ECONOMIC DEVELOPMENT OF THE OPEN UNIVERSITY OF TANZANIA

2011

CERTIFICATION

The undersigned certifies that he has read and hereby recommends for the acceptance of the dissertation titled: Riverside – Buzuruga Road Rehabilitation in the South Mecco Street, in fulfilment of the requirement for the degree of Masters in Community Economic Development of the Open University of Tanzania.

Dr. DEUS NGARUKO

Signature...................................

Date...........................................

# COPYRIGHT

No part of this document may be reproduced, stored in any retrievable system or transmitted in any form by any means, electronic, mechanical, photocopying, recording or otherwise without prior written permission of the Author or the Open University of Tanzania in that behalf.

# DECLARATION

I, Rehema Juma Kassim, do hereby declare that this Dissertation is my own original work and that is has not been presented and will not be presented to any other institution for the award of the said qualification of other similar award.

# Signature........................

Date............................

DEDICATION

This work is dedicated to my family who have inspired and helped me gather and nurture the strength and confidence to complete this work successfully.  My husband Mr. Kassim I. Mtingwa and our two daughters Maryam K. Mtingwa and Minnah K. Mtingwa, to them I say “thank you very much for so much”

ABSTRACT

Tanzania like many other developing countries, still faces poor infrastructure.  Effective systems to ensure universal access to quality and affordable public services, among other things is through improved passable (good/fair condition) rural roads.  Developing new roads or rehabilitating existing roads often improves personal well-being through improved access to economic and social opportunities,   including education and healthcare.  This is often a rationale for road projects.  This paper describes the community participatory process towards implementing a road rehabilitation project in the South Mecco community in Nyakato ward, Ilemela district in Mwanza City.  The process started with problem identification through community needs assessment.  Through the community participation, the community needs assessment identified the extent to which the residents in the South Mecco street are satisfied or concerned with available social services in the community.  The project aimed to fundraise road construction resources from various stakeholders and to construct the road.  It also aimed to build capacity to community members on community projects management.

ACKNOWLEDGEMENT

This paper has been developed as a requirement for Masters degree in Community Economic Development (CED) program with The Open University of Tanzania.  The contributions of Dr. D. Ngaruko – the Supervisor and Dr. F. Mutasa, the Coordinator of the program are greatly appreciated.

Many thanks to the South Mecco - Nyakato Chairperson Mr. Edward Shabani and the River side – Buzuruga road rehabilitation implementation team for their invaluable contribution towards the success of the project.

Also the support from the Nyamagana and Ilemela District Commissioners, Mwanza City Office, particularly the City Director and the City Engineer offices is acknowledged.

LIST OF FIGURES

Figure 1.1 – Frequency Community Satisfaction histogram.	12

Figure 1.2- Frequency Community Concerns Histogram	13

Figure 3.1 - Simple Analytical Framework Depicting the Links Between

Infrastructure and Poverty Reduction………………………………..	23

LIST OF TABLES

Table 1.1 – Gender Distribution………………………………………….…………...…..7

Table 1.2 – Level of Education	7

Table 1.3 – Age Group	8

Table 1.4 – Years in the Community	9

Table 1.5 - Community Satisfaction findings	9

Table 1.6 – Community Concerns findings	…..……..10

Table 1.7 - Community Satisfaction - Ranked	11

Table 1.8 – Community Concerns - Ranked	12

Table 3.1 - Ranking of sample of part of 128 surveyed countries on infrastructure

requirements………………………………………………………………………….….……24

Table 4.1 – Logical Framework	…….……27

Table 4.2 - First phase fundraising	.28

Table 4.3 -Drainage structure	.29

Table 4.4 - Second Phase Fundraising…………………………………………………..31

Table 4.5  Drainage……………………………………………………………………...32

Table 4.6 - Roadway	………………………………………………………………….….33

Table 4.7 Gantt Chart…………………………………………………………….……...43

Table 4.8 - List of inputs…………………..........................................................................44

Table 4.8 Project Budget…………………………………………………………………..45

Table 4.10 - Preliminary project activities report	46

Table 4.11 - Phase 1: First phase fundraising progress report	47

Table 5.1 - Monitoring plan / status	53

LIST OF APPENDICES

- Copy of letter	 – “REQUEST FOR APPROVAL TO

COLLABORATE WITH MWANZA CITY IN A SMALL ROAD

REHABILITATION AT NYAKATO” – 23rd February 2011

Approval – dated – 25th February 2011

- Maombi ya kufungua akaunti – Azania Bank Ltd – Nkrumah branch –

Mwanza

- Copy of Azania Bank deposit slip of Tshs. 125,000/= date – 4th April

2011

- Copy of letter – “MAOMBI YA MCHANGO WA SHILINGI

10,000,000/= (MILIONI KUMI) KUTOKA KWA HALMASHAURI YA JIJI LA MWANZA KWA UKARABATI WA BARABARA YA RIVER SIDE – BUZURUGA – KATA YA NYAKATO – dated – 19/05/2011

Approval – dated – 23/05/2011

- Copy of letter – “KIBALI CHA KUCHANGISHA FEDHA SHS

53,910,400/= KWA AJILI YA UKARABATI WA BARABARA YA RIVER SIDE BUZURUGA – KATA YA NYAKATO” dated 25th May 2011

- Copy of Azania Bank statement for Kamati ya Ukarabati Barabara

Mecco dated 16/07/2011

- Copy of receipt no. 0076 – dated 04/07/2011

- Riverside – Buzuruga feeder side road rehabilitation Evaluation

Questionnaire

- Community Needs Assessment Survey – MECCO Kusini – Nyakato –

Mwanza – December 2010 – January 2011

LIST OF PHOTOS

Photo  4.2 - Donated culverts

Photo  4.2 - Donated culverts

TABLE OF CONTENTS

CERTIFICATION	i

COPYRIGHT	ii

DECLARATION	iii

DEDICATION	iv

ABSTRACT	v

ACKNOWLEDGEMENT	vi

LIST OF FIGURES	vii

LIST OF TABLES	viii

LIST OF APPENDICES	x

LIST OF PHOTOS	xii

Photo  4.2 - Donated culverts	xii

CHAPTER ONE	1

PARTICIPATORY NEEDS ASSESSMENT	1

1.0 Introduction	1

1.1 Nyakato Ward Profile	2

1.1.1 Location	2

1.1.2 Population	2

1.1.3 Social Services	2

1.2 The Objectives of the Community Needs Assessment (CNA)	3

1.2.1 Main objective	3

1.2.2 Specific Objectives	3

1.2.2 CNA questions	3

1.2.2. The main questions focused on	3

1.2.3 Research Methodology	4

1.2.3 Research Design	4

1.2.3.2 Sampling	4

1.2.3.3 Data collection methods	4

1.2.3.4 Data Analysis Methods and Tools	5

1.2 Community Needs Assessment (CNA) Findings	6

1.3 Community Needs Assessment (CNA) Findings	6

1.3.1 General finding	6

1.3.2.1 Findings for objective 2	9

1.3.2.Findings for objective 3	10

1.4. Community Needs Prioritization	11

1.5. Chapter Conclusion	13

CHAPTER TWO	14

PROBLEM IDENTIFICATION	14

2.0 Introduction	14

2.1 Problem Statement	14

2.1.1 Community concern	15

2.2. Project Description	15

2.2.1 Target Community	15

2.2.2 Stakeholders	16

2.2.3 Project Goals	16

2.2.3.1 Project Objectives	16

2.2.3.2. Specific objectives	17

2.3 The South Mecco Community	17

CHAPTER THREE	18

LITERATURE REVIEW	18

3.0 Introduction	18

3.1. Theoretical literature	18

3.1.1 Negative effects of poor road infrastructure	18

3.1.2 Mosquito breeding grounds	18

3.1.3 Inaccessibility	19

3.1.4 Easy access to social services and improve communities well being	19

3.2 Empirical literature	19

3.2.1 Accessibility and rural development	19

3.2.2 Road transport investments	20

3.2.3 Rural Transport Interventions and Poverty Reduction	20

3.2.4 Infrastructure and poverty reduction – What is the connection	22

3.3 Policy Reviews	24

3.3.1 National Strategy for Growth and Reduction of Poverty (NSGRP)	24

3.3.2 Agricultural Sector Development Program (ASDP) and ‘Kilimo Kwanza’	24

CHAPTER FOUR	26

PROJECT IMPLEMENTATION	26

4.0 Introduction	26

4.1 Products and outputs	26

4.1.3 Output 3 Systematic rain water collection	26

4.2 Implementation Plan	27

4.2.1 Logical framework for Riverside – Buzuruga Road rehabilitation project.	27

4.3 Project planning	28

4.3.1 Phase 1 planning	28

4.3.2 Phase 2 planning	29

4.3.3 Phase 3 planning	31

4.3.4 Phase 4 planning	32

4.3.4.1 Activities 4.1 to 4.10 (refer to table 15 and table 16)	33

4.3.3 Inputs	44

4.3.4 Staffing Pattern	44

4.3.5 Project Budget	45

4.4 Project Implementation	46

4.4.1. Project Implementation Report	46

CHAPTER FIVE	51

PROJECT PARTICIPATORY MONITORING, EVALUATION AND SUSTAINABILITY	51

5.0 Introduction	51

5.1 Participatory Monitoring	51

5.1.1 Monitoring Information System	51

5.1.2. Participatory Monitoring Methods	51

5.1.3 Participatory Monitoring Plan	52

5.2.1 Participatory Evaluation	54

5.2.2 Participatory Evaluation Methods	54

5.2.3 Project Evaluation Summary	54

5.3. Project Sustainability	54

CHAPTER SIX	55

CONCLUSION AND RECOMMENDATIONS	55

6.0 Introduction	55

6.1 Conclusion	55

6.3 Recommendations	56

REFERENCES	58

CHAPTER ONE

PARTICIPATORY NEEDS ASSESSMENT

1.0 Introduction

The goal of a needs assessment is to identify the assets of a community and determine potential concerns that it faces.  A straight forward way to estimate the needs of a community is to simply ask residents their opinions about the development of services within the community, their satisfaction with services, and what particular services are needed.  Their opinions can be used in building an agenda aimed at community change that are designed to provide its residents’ services and development opportunities.  A Community Needs Assessment was carried out in South Mecco street – Nyakato ward, Ilemela district – Mwanza region.  The purpose being to identify concerns and community satisfaction areas of the people living in the area so as to implement one project identified and prioritised by the community.

The Assessment was employed in a community participatory approach using Focus Group Discussion (FGD) and questionnaires.  The steps involved self introduction to the Mwanza City Council, ward and street government authorities; an introductory meeting with ten-cell leaders who were requested to identify and invite at least three members from their areas. This was followed by a Focus Group Discussion (FGD) meeting with some of the ten cell leaders and the identified invitees from South Mecco street.

A Focus Group Discussion gave some important highlights regarding the community profile, particularly community social services satisfaction and concerns.  After this step, a survey questionnaire was developed and was randomly distributed to forty four residents in South Mecco street.  After analysing the data, top three community satisfaction areas were identified as; availability of public transport, clean water and residents’ security,  while priority community concerns were feeder side roads rehabilitation, a waste dump site and a foot bridge.  The feeder side road rehabilitation project was then identified as the current number one project to implement in South Mecco area.  This was communicated to the City Council offices to liaise with the City Engineer’s office so as to be assured their support particularly on the technical part. (Appendix 1)

1.1 Nyakato Ward Profile

1.1.1 Location

Nyakato ward is about 4 kilometres from Mwanza City Centre to the East.  It is one among the 21 wards in Mwanza City and among 9 wards that comprise Ilemela district which is bordered by Nyamagana and Magu districts

1.1.2 Population

The ward is estimated to have a population of about 61,000 and 13 streets (Mwanza City Council (MCC) 2011 / 2012) , South Mecco is among them.

1.1.3 Social Services

A Tanzania ward administrative   structure is in place in Nyakato ward.  Nyakato ward has seventeen primary schools twelve of them are government and five private.  There are also three government secondary schools and seven private secondary schools.  There are two government dispensaries, one government health centre, one hospital that is owned by a church (KKKT) and a few dispensing chemists.    City public transport is available in the area.

Availability of tap water and electricity is also satisfactory.  Business opportunities are also available in the area; there are shops for domestic consumable goods, hardware and small market centres. There are also Savings and Credit Cooperative Societies (SACCOS) like Nyande SACCOS and Gogogo SACCOS.  The ward like other wards collaborates with the Tanzania Social Action Fund (TASAF) in various group and community development activities.

South Mecco street, is a surveyed area. The area has one main road, some few side roads and three feeder roads, of which one has been identified as a concern for rehabilitation. River side – Buzuruga feeder road is used by most of the people living in the area, it is pot holed and some parts are water logged making it difficult if not impossible for vehicles to pass.  South Mecco street, residents have a relatively strong social organization that offers support in social events like weddings and burial ceremonies.

1.2 The Objectives of the Community Needs Assessment (CNA)

1.2.1 Main objective

To collect information which is essential in executing a project on road construction in South Mecco area.

1.2.2 Specific Objectives

- To describe demographic characteristics of the Nyakato ward.

- To identify the extent to which the residents in the South Mecco area are satisfied with current community social services

- To identify the current community social concerns

1.2.2 CNA questions

1.2.2. The main questions focused on

- If available services satisfy the residents and to what extent

- What are current community social concerns

1.2.3 Research Methodology

1.2.3 Research Design4

The survey design was quantitative in nature.  Focus Group Discussion and questionnaire interview were the methodologies applied for data collection.  The survey involved 15 during the Focus Group Discussion and 44 questionnaires from household representatives.

1.2.3.2 Sampling

The target group was South Mecco household representatives.  Randomly sampling method was used.  Four household representatives were randomly selected from eleven ten cell units and forty four households were obtained.  The list of household names for each ten cell unit was used to get four representatives from four households.  The list of eleven household names was written on pieces of paper and four pieces were drawn from the list.  This sample size is estimated to be 36% of the households of the South Mecco area, (i.e. 4/11).

1.2.3.3 Data collection methods

After the distribution of forty four questionnaires to household representatives, the representatives were requested to respond to the questionnaires during their free time in three days.  Then from the fourth day, the ten cell leaders and the street chairperson went around the street to collect the completed questionnaires.  The survey method included the following tools and instruments.

- The ‘Focus Group Discussion

This was used as an initial survey to give some important highlights that helped in developing a questionnaire. Using FGD, usually have high face validity due to the clarity of the context and detail of the discussion. This involved 15 participants from different ten-cell units of the south Mecco street.  At least three household representatives from ten cell units were identified by ten cell leader and were invited to participate in the Focus Group Discussion.

- The Questionnaire

On the other hand, the questionnaire, was used to facilitate potential information collected from a large portion of a group.  44 questionnaires were distributed to 44 household representatives.  (There are about 160 households in the area).  Four household representatives were randomly selected from eleven ten cell units and were requested to fill the questionnaires.

- Existing data

This approach was also used to complement the findings of the survey.  The document used was ‘Mwanza City Council – Summary of Ward Indicative Planning Figures and Budget – July 2011 / 2012’.  From this document, the Riverside – Buzuruga Road rehabilitation was ranked number four for Nyakato ward and hence number one for South Mecco street.  (CCM election manifesto for Nyakato ward, Ilemela District, Mwanza – 2005 - 2010).

1.2.3.4 Data Analysis Methods and Tools

After the collection exercise, the street leaders were able to collect forty two questionnaires which were then entered into the Statistical Package for Social Scientists (SPSS) software and then data analysis and interpretation followed.  Microsoft excel was also used for graphical presentation

1.3 Community Needs Assessment (CNA) Findings

1.3.1 General finding

Social services are available in the area although some need to be improved.  These include: roads, domestic water services, health services, a market, shops, electricity, open spaces, public transport and housing.  Some community concerns include:

- Health

The available government health centre does not have enough drugs and  faces shortage of staff.  The ambulance for quick transfer of patients to the district and referral hospital is also not available.

- Education

There is a need for a nursery school in the area for baby classes before they join pre and primary schools.  A nearby primary school has a shortage of school desks.  The safety of the Mecco road is also a problem for little children who school at the neighbouring school.  There are no road bumps, it is a cause for speedy vehicles.

- Infrastructures

Many of the access roads in the area have no drainage structures thus causing soil erosion and frequent road damage.  Road bumps are needed for Mecco road as there have been some accidents especially for primary school children who need to cross the road.  Waste dumping is also a concern as there is no designated place for proper waste collection.  Also, there is a poor wooden foot bridge that needs to be improved.

1.3.1Findings for objective 1

Table 1.1 shows that 50% of the respondents were male and about 48% were female. There is no much difference in the gender distribution for the surveyed sample.  It implies that the gender distribution in the community is about equal.

| Table 1.1 – Gender Distribution |
| --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Missing |  | 1 | 2.4 | 2.4 | 2.4 |
|  | Male | 21 | 50.0 | 50.0 | 52.4 |
|  | Female | 20 | 47.6 | 47.6 | 100.0 |
|  | Total | 42 | 100.0 | 100.0 |  |
| Relating this information with the project that is expected to be implemented, the community participation will not be gender biased, hence equally represented. Although the representation may be slightly different due to the sample size. Table 1.2 – Level of Education |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
| Missing |  | 3 | 7.1 | 7.1 | 7.1 |
|  | Primary | 21 | 50.0 | 50.0 | 57.1 |
|  | Secondary | 8 | 19.0 | 19.0 | 76.2 |
|  | College | 10 | 23.8 | 23.8 | 100.0 |
|  | Total | 42 | 100.0 | 100.0 |  |

Missing = Number of participants who did not respond

(Source – field data 2011)

The table above shows that 50% of the respondents completed primary school education and the other 50% completed secondary school or college education.  About 76% of people in the community do not have college education as they completed secondary or primary education.  It implies that, 76% of the residents in Nyakato ward are not employed or employed in non formal sectors as they do not have post secondary education.  So, to implement a road construction project may facilitate small business opportunities and hence raise their income.

Table 1.3 shows that about 64% of the respondents were below 40 years old while about 33% were above 40 years old.  This implies that, the young and energetic residents in Nyakato area more as compared to the older population

| Table 1.3 – Age Group |
| --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
|  | Less than 40 years | 27 | 64.3 | 65.9 | 65.9 |
|  | Older than 40 years | 14 | 33.3 | 34.1 | 100.0 |
|  | Total | 41 | 97.6 | 100.0 |  |
| Missing | System | 1 | 2.4 |  |  |
| Total | 42 | 100.0 |  |  |

Missing = Number of participants who did not respond

(Source – field data 2011)

This will have a more positive impact regarding labour on road construction project.  It also implies that the older population will not be left out as they are represented by about 33%. Table 1.4 shows, about 83% of the respondents have been living in the community for over five years while about 7% have lived in the community for less than five years

| Table 1.4 – Years in the Community |
| --- |
|  |  | Frequency | Percent | Valid Percent | Cumulative Percent |
|  | Over five years | 35 | 83.3 | 92.1 | 92.1 |
|  | Less than five years | 3 | 7.1 | 7.9 | 100.0 |
|  | Total | 38 | 90.5 | 100.0 |  |
| Missing | System | 4 | 9.5 |  |  |
| Total | 42 | 100.0 |  |  |

Missing = Number of participants who did not respond

(Source – field data 2011)

This implies that, majority of the people have lived in the area for quite some years and that they know themselves and the area very well.  This will be of positive impact in the implementation of the road construction project, as the majority are permanent residents in the area.  We can also say that, 7% of the residents may be new in the area or are not permanent residents, they may be renting houses.

      - Findings for objective 2

Table 1.5 - Community Satisfaction findings

|  | Frequency 1 | Frequency 2 | Frequency 3 |
| --- | --- | --- | --- |
| Education | 2 | 4 | 1 |
| Health Services | 2 | 3 | 2 |
| Road Services | 6 | 2 | 1 |
| Transport Services | 13 | 4 | 1 |
| Security | 3 |  | 11 |
| Electricity |  | 3 | 1 |
| Clean water |  | 7 | 8 |

(Source – field data 2011)

From table 1.5, frequency 1 represents respondents’ choice number 1 on the current community social services satisfaction.  Frequency 2 and Frequency 3, represent second and third choices on respondents’ level of satisfaction respectively.  There are some inconsistency results, for example: in column 3 from table 1.5, ‘security’ scored low while in part three it scored high.  Transport services scored highest in column 2 and scored lowest in column 4.  Regarding road services, in column 2, 6 respondents said they are satisfied with it while in column 4, only 1 respondent said the same.  Other services like education, health services, electricity and cleand water show frequencies that do not differ much.

      - Findings for objective 3

From table 1.6, frequency 1 represents respondents’ choice number 1 on the current community concerns.  Frequency 2 and Frequency 3, represent second and third choices on respondents’ community concerns respectively.

Table 1.6 – Community Concerns findings

|  | Frequency 1 | Frequency 2 | Frequency 3 |
| --- | --- | --- | --- |
| Bridge | 5 | 2 | 4 |
| Sewage | 2 | 3 | 2 |
| Road Gutters | 1 | 5 |  |
| Waste dump | 5 | 6 | 1 |
| Education | 4 | 2 | 3 |
| Health Services | 4 | 3 | 4 |
| Road Bumps | 1 | 2 | 5 |
| Feeder Side Roads | 8 | 6 | 1 |
| Environment | 2 |  | 4 |

(Source – field data 2011)

The findings shown in table 1.6 are based on the questions that asked about which areas the residents consider to be improved.  The highest scores represent the areas which the community needs improvement.  From frequency 1, the score for the ‘feeder side roads’ is the highest with 8 respondents, while ‘road gutters and road bumps’ have lowest score, both with 1 score.  From frequency 2, ‘waste dumping place and ‘feeder side roads’ have highest scores, both with 6 respondents while ‘bridge, education and road bumps’ have lowest scores both with 2 respondents.

Frequency 3 shows ‘road bumps’ to be the top concern with 5 respondents while ‘waste dump’ and feeder side roads’ have lowest scores both with 1.  From table 1.7, the top three social services that community members are satisfied with are ‘transport services’, clean water and security while the least three social services satisfaction are ‘education, ‘health services’ and ‘electricity’.

1.4. Community Needs Prioritization

Table 1.7 - Community Satisfaction - Ranked

|  | Frequency 1 | Frequency 2 | Frequency 3 | Total | Rank |
| --- | --- | --- | --- | --- | --- |
| Education | 2 | 4 | 1 | 7 | Fifth |
| Health Services | 2 | 3 | 2 | 7 | Fifth |
| Road Services | 6 | 2 | 1 | 9 | Fourth |
| Transport Services | 13 | 4 | 1 | 18 | First |
| Security | 3 |  | 11 | 14 | Third |
| Electricity |  | 3 | 1 | 4 | Sixth |
| Clean water |  | 7 | 8 | 15 | Second |

- (Source – field data 2011)

To take care of inconsistencies observed in the above findings, regarding community satisfaction, results for frequency 1, frequency 2 and frequency 3, have been ranked.

Table 1.8 shows, the top three community concerns are ‘Feeder Side Roads’, a ‘waste dump’ and ‘health services’.  The least ones being ‘environment’, ‘sewage’ and ‘road bumps.’  Although the top most concerns are the ones that the community needs more, but the least ones are also concerns that need to be worked on by the community and development stakeholders.

Figure 1.1 – Frequency Community Satisfaction histogram.

Figure 1.1 shows, the ranking from the highest to the lowest for community satisfaction as shown in table 1.7.

Table 1.8 – Community Concerns - Ranked

|  | Frequency 1 | Frequency 2 | Frequency 3 | Total | Rank |
| --- | --- | --- | --- | --- | --- |
| Bridge | 5 | 2 | 4 | 11 | Third |
| Sewage | 2 | 3 | 2 | 7 | Seventh |
| Road Gutters | 1 | 5 |  | 6 | Eighth |
| Waste dump | 5 | 6 | 1 | 12 | Second |
| Education | 4 | 2 | 3 | 9 | Fifth |
| Health Services | 4 | 3 | 4 | 11 | Third |
| Road Bumps | 1 | 2 | 5 | 8 | Sixth |
| Feeder Side Roads | 8 | 6 | 1 | 15 | First |
| Environment | 2 |  | 4 | 6 | Eighth |

(Source – field data 2011)

Figure 1.2 shows the community concerns as shown in table 8, represented in histogram and ranked from the highest concern to the lowest.

Figure 1.2- Frequency Community Concerns Histogram

1.5. Chapter Conclusion

Urban communities need to be facilitated by development partners like NGOs, CBOs, local community leaders and local government staff.  The survey findings indicate that ‘a waste dump’ is the second priority concern.  If this could have been facilitated, it could have been   easy to identify an appropriate open space and community members themselves to contribute some of their time and resources towards the establishment of a suitable waste dump.  As discussed during the feedback meeting, some South Mecco residents said they disposed their waste into a nearby stream.  This has serious environmental degradation effects.

As ‘road rehabilitation’ has appeared as the top most concern followed by a ‘waste dumping place’, potential intervention should include facilitation of expertise, fundraising and implementation of the project by community members’ collaboration with various stakeholders such as the Mwanza City Council and the Central Government.

CHAPTER TWO

PROBLEM IDENTIFICATION

2.0 Introduction

Rehabilitation of River side – Buzuruga road, was identified as top most priority during community needs assessment survey conducted in the area in December 2010 – January 2011.  Inadequate resources for rehabilitation and development in general from the government, is the main problem that results into poor community infrastructures.  This problem has affected people in South Mecco and the surrounding areas.  The vehicles that pass through this feeder side road can only use part of the road as there are parts that are not passable especially with saloon cars and during the rainy season.

The problem has also retarded business opportunities that could have been opened in the area because there is a limitation of some vehicles to pass on the road.  The community well being has been affected in different ways.  For example, sick people cannot easily be transported to hospital using that road.  Currently, rain water collection is not systematic.  There are stagnant water pools and hence causing environmental problems like soil erosion, mosquito’s breeding grounds and general dirtiness.

2.1 Problem Statement

The River side – Buzuruga road problem has affected the South Mecco community in the ways that there is no easy accessibility by vehicles with other roads, the vehicles use only parts of the road as some parts are not passable, and that not all the vehicles can pass through the road, and also the problem has effects on environment as there is no systematic collection of rainwater, thus causing soil erosion and mosquitoes breeding grounds.  It is important that the problem is addressed soon because delay may lead to a worsening situation.

2.1.1 Community concern

Basing on the survey results, 36% of South Mecco residents highlighted Riverside – Buzuruga feeder road rehabilitation as their major concern.  The Nyakato Ward Executive project implementation plans of 2010 /2011, ranked the Riverside – Buzuruga road rehabilitation as number four for Nyakato ward and number one for South Mecco area.  Previously, the South Mecco residents had mobilized themselves towards rehabilitation of the road, but unfortunately failed to continue with its implementation due to various factors including lack of organizational capacity.

So, the project aims to improve the community infrastructures that will contribute to better welfare of the community in terms of easy accessibility to the hospital, facilitating business opportunities and improve environment by systematic collection of rainwater.  The problem exists due to inadequate resources from the government to satisfy all the community needs and due to inadequate community development facilitators who can facilitate on how to address community problems.

2.2. Project Description

2.2.1 Target Community

Riverside – Buzuruga’ feeder side road rehabilitation project is in South Mecco street in Nyakato ward, Ilemela district – Mwanza region.  The project will benefit the South Mecco street residents and the neighbourhood. Community members were fully involved from the needs assessment survey through Focus Group Discussion (FGD) and questionnaire survey.  The community members formed a seven members project implementation committee and decided to raise funds first from themselves and later solicit funds from the Mwanza City Council, local companies and institutions. They opened a bank account to deposit the funds obtained.  The community members are expected to build their capacity in community project implementation through various processes and procedures.

2.2.2 Stakeholders

The project is expected to be implemented in a participatory way where the South Mecco street residents will collaborate with the City council, government authorities, and some companies and institutions around Mwanza city i.e. Nyamagana and Ilemela districts.  The City council is expected to provide technical support as well as financial resources while companies and institutions together with the residents are expected to contribute funds, labour and material resources to be used on the project.

2.2.3 Project Goals

Currently the vehicles that pass on this road can only use part of the road as there are parts that are not passable by saloon cars and existing poor drainage systems especially during the rainy season.  The project expects that the road will be passable for both public and private transport by different types of vehicles throughout the year.  Rain water collection will be systematic and will help to reduce soil erosion from the surroundings and hence improve the environment.  The project will as well facilitate the opening up of small business activities like barber shops, kiosk, small market stalls.

The overall goal of the project is to improve community infrastructures that will contribute to better welfare of the community by increasing vehicles accessibility of the feeder side road throughout the year.

2.2.3.1 Project Objectives

The project’s main objective is to contribute to better community infrastructures in South Mecco street and hence a better welfare of the community by June 2012.

2.2.3.2. Specific objectives

a)	To fundraise feeder side road construction resources from various stakeholder

b)	To construct the identified feeder side road

c)	To build capacity to community members on community projects management.

In order to meet these objectives, community participation, collaboration with stakeholders, technical, financial and material resources are required and the ground work has started.

2.3 The South Mecco Community

From the sample in the community needs assessment (CNA) surveyed population, who were willing to participate in the survey exercise, age distribution showed that, about 64% are below forty years of age while about 33% are older than 40 years of age.  This is one of the opportunities in the area as there is availability of labour during implementation of the project.  Previously, the South Mecco residents had mobilized themselves towards rehabilitation of the road, but unfortunately failed to continue with its implementation due to various factors including lack of organizational capacity.  The anticipated bottleneck from working with the South Mecco community is the timely collection of financial and material contributions from the community members and companies and institutions.

CHAPTER THREE

LITERATURE REVIEW

3.0 Introduction

This chapter describes the general effects of poor road infrastructure for both urban and rural roads.  It also describes the general objectives of the roads projects and finally the benefits accrued from road rehabilitation as an effect to transportation.  This chapter will include theoretical, empirical literature and policy reviews.  The chapter tries to link between transport interventions and poverty and infrastructure and poverty reduction.

3.1. Theoretical literature

3.1.1 Negative effects of poor road infrastructure

Generally, the terrain and soils along roads, poor road surface and lack of proper drainage structures make roads impassable during rainy seasons, negatively affecting trade, commerce and the general movement of people.  Adverse impacts from soil erosion can occur when water is not kept off road surfaces.  Roads are susceptible to erosion, when they collect water without adequate side drainage to handle heavy rains or floods. Roads that develop multiple tracks to avoid water and ruts may also contribute to soil erosion problems. Multiple tracks occur wherever inadequate attention is paid to keeping standing water off the road surface. Abandoned roads, if not properly decommissioned, can also become gullies with severe erosion impacts.

3.1.2 Mosquito breeding grounds

Stagnant water pools cause environmental problems that can create mosquitoes breeding grounds which is a cause for malaria.

3.1.3 Inaccessibility

With poor roads accessibility by vehicles and people becomes difficult if not impossible with other roads.

3.1.4 Easy access to social services and improve communities well being

Developing new roads or rehabilitating existing roads often improve personal well-being. Access to educational opportunities and social services, including healthcare, is often a rationale for road improvements (Airey, T. 1989).

3.2 Empirical literature

3.2.1 Accessibility and rural development

Historically, conventional wisdom has assumed that good fines of communication (roads) and development go hand in hand. This supposition received such universal approval that road investments were not subject to evaluation on their contribution to economic or social development.  Many observers have found a good relationship between access to roads and economic development. For example, (Airey, T. 1993) collected data during the village level travel and transport surveys carried out under The World Bank’s Rural Travel and Transport Program (RTTP).  He found that the average annual household income of the most accessible villages (in terms of access to an all-weather road and facilities) was always well above the survey area average.

According to Ahmed and Hossain’s (1990) study of rural infrastructure development in Bangladesh they found that infrastructural endowment was associated with a rise in household incomes of 33 per cent, increases in agricultural income of 24 per cent, livestock and fisheries by 78 per cent, and a doubling of wages, and incomes from business and industry increased by only 17 per cent.

3.2.2 Road transport investments

For road transport investments, the main economic benefits consist of savings in vehicle operating costs (such as fuel and vehicle maintenance costs), time savings, and a reduced risk of accidents.  These benefits accrue to road users, in particular operators of vehicles, and apply to motorized as well as non-motorized transport. Operators of commercial vehicles may or may not pass on these cost reductions to passengers and shippers. Vehicle operators, as well as consumers, may or may not be local residents, so that the benefits could be spread out over a large geographic area. Recently, in part fuelled by the World Bank’s sharpened focus on poverty reduction and the ‘World Development Report 2000/2001: Attacking Poverty’, interest has emerged in the distributional impact of transport projects and especially its impact on poor groups.

The benefits of a rural or urban road may accrue to local farmers, urban residents, domestic producers, or foreign tourists. The composition and distribution of the direct effects depends on the composition of users and the structure of the transport market.  The indirect effects consist of increases in income and other dimensions of well-being (health, education, social interaction and political participation) brought about by the infrastructure. The roads may increase job opportunities and open up new sources of revenue, leading to a more diversified income structure, which can reduce household vulnerability to economic shocks (Banta, S. 2006).

3.2.3 Rural Transport Interventions and Poverty Reduction

The situation of poor people in rural areas prior to the construction or improvement of roads is frequently characterized by the following factors

- Poor communities are isolated for significant portions of the year as they lack reliable all- season road access.

- The majority of journeys are short, numerous and time consuming. They typically occur for production or subsistence needs, such as collecting water and fuel, crop production, harvesting and processing.  Longer journeys are infrequent even though they may well be essential to livelihood strategies. Such journeys include visits to hospitals and clinics, marketing of produce, or searching for jobs.

- Gender: Women and men may have different transport needs, and an analysis of intra-household dynamics is also important in evaluating the impact of rural road investments. Women are more likely to lack access to means of transport, or income for travel, but have a heavy transport burden in meeting household, productive, social, and community obligations. They may also face significant non-physical (social) barriers to using some types of transport (i.e., bicycle) or to travelling alone outside the household or community.

- Local farmers can benefit from roads because the cost of shipping agricultural products to markets is reduced and the distance to break-even locations is extended. This might lead to expanding the area of land under cultivation and increasing the production of crops.

- Transport improvements can further reduce production costs by lowering the delivered price of inputs, including equipment and information (for example, through better agricultural extension service). The ultimate effect to the farmer is increased net farm gate prices and increased farm income, although the extent to which this happens depends on the competitiveness of the transport service market.

- All year and all weather passability of the road not only increases income from farming activities, but also makes it more stable and thus enables the poor to improve their management of risk. Several of these effects have been noted in impact studies of rural roads in Brazil, Morocco, Peru and Tanzania.  (Socioeconomic Impact Assessment of Rural Roads, March 2002).

- Roads also make possible income diversification beyond farming activities, by stimulating the non-farm economy and creating demand for non- farm services. Often this will be manifested through an increase in the number and type of non-farm household enterprises.

- Better transport may also improve the scope of job opportunities available to rural residents, by allowing them to look for jobs beyond their immediate settlement areas and take advantage, for example, of seasonal work in further away rural areas or cities.

- Price dispersion:  The poor quality of road network in communities in developing countries  correspond directly to an environment of high transaction costs that contributes to high dispersion of prices at a moment in time across geographic space. Although there are many possible reasons for the spatial dispersion of prices (including various forms of market power and collusion), these price wedges must, in some sense, reflect underlying transportation costs, or else the pressure would be great to arbitrage away the price differences.  (Source: Gannon et al, 2001).

3.2.4 Infrastructure and poverty reduction – What is the connection

Figure 3.1 summarizes the links from infrastructure investments (areas of interventions) through these determinants (areas of influence) to the poor’s wages and employment (direct channel), on the one hand, and rural economic growth (indirect channel) that influences the supply and prices of basic goods on the other hand. The final links are to real income/consumption of the poor and, consequently, poverty reduction (area of concern). The various links can be illustrated with an example. For example, a road investment could result in an increase in agricultural productivity, non-farm employment and productivity, directly raising the wages and employment of the poor and, hence, their economic welfare. This is the (direct) income distribution effect. In addition, higher productivity and expanded employment lead to higher economic growth, affecting the supply and prices of goods and, thus, the poor’s well-being. This is the (indirect) growth effect. Similar links can arise from irrigation and electricity investments.

Areas of intervention

Area of influence

Areas of concern

Figure 3.1 - Simple Analytical Framework Depicting the Links Between Infrastructure and Poverty Reduction

(Source – Ali I, 2003)

3.3 Policy Reviews

3.3.1 National Strategy for Growth and Reduction of Poverty (NSGRP)

In general, Tanzania still faces poor infrastructure.  According to Review of Transport sector Pro-poor Interventions in MKUKUTA (NSGRP – National Strategy for Growth and Reduction of Poverty).

Table 3.1 - Ranking of sample of part of 128 surveyed countries on infrastructure requirements

| Country Infrastructure | Infrastructure |
| --- | --- |
|  | Score | Ranking |
| Tunisia | 4.42 | 26 |
| Botswana | 3.38 | 67 |
| Brazil | 3.32 | 72 |
| Tanzania | 2.65 | 96 |
| South Africa | 4.04 | 50 |

(Source: Assessing Africa’s Competitiveness in a Global Context. Jennifer Blanke, World Economic Forum, 2007 Source: World Bank World Development Report 2005 – Investment Survey).

Table 3.1 shows a sample list of part of 128 surveyed countries on the infrastructure requirements, where Tanzania’s score was ranked highest on infrastructures requirement.

From summary of the NSGRP (July 2005) document, goal 5, “Effective systems to ensure universal access to quality and affordable public services”, among other things is through improved passable (good/fair condition) rural roads from 50% in 2003 to at least 75% in 2010.  (NSGRP 2005)

3.3.2 Agricultural Sector Development Program (ASDP) and ‘Kilimo Kwanza’

Robust growth of agriculture requires a multi-pronged approach as articulated in the Agricultural Sector Development Program (ASDP) and ‘Kilimo Kwanza’. The focus will be on modernization and commercialization of private sector based small, medium and large scale agriculture for increased productivity, employment creation, profitability and increased incomes, especially in rural areas.  In order to have impact, emphasis needs to be on interventions that address bottlenecks along the value chains of strategic agricultural produce – selected crops and livestock as per ‘Kilimo Kwanza’. This needs strategies that facilitate the input side of agriculture, the production processes of the selected produce, agro-processing, marketing strategies, fair and competitive farm gate prices – focusing on domestic, regional, and global market niches. To improve efficiency and profitability of each chain, adequate R&D, STI and use of ICT will be required.  Equally important is lessening of dependence on rain-fed agriculture for large scale and small scale farmers, as well as development of rural feeder roads. (IMF Country Report No. 11/17 of January 2011)

The rehabilitation of Riverside – Buzuruga feeder road will contribute to infrastructure improvement and hence development of South Mecco community and the neighbourhood communities.  As a sign of commitment to city infrastructure improvements, Mwanza City Council has pledged a Tshs 10 million material and financial support package towards the 2011/2012 Riverside – Buzuruga Road Rehabilitation project.

CHAPTER FOUR

PROJECT IMPLEMENTATION

4.0 Introduction

This section describes both, the original plan and the actual implementation and also reports what was accomplished.  Activities for each project objective, projected outputs, when and duration of activities and persons responsible will also be clearly shown.

4.1 Products and outputs

In achieving the goal to improve community infrastructures that will contribute to better welfare of the community, the expected outputs are

4.1.1 Output 1 Funds and materials raised

Funds or materials are expected to be collected from the residents of the South Mecco area and other stakeholders in Ilemela and Nyamagana districts in Mwanza city.

4.1.2 Output 2 Passable roads by all vehicles

This will involve the construction of drainage structure for the road and compaction of the existing road by earth fill materials.  This will facilitate easy access by vehicles within the area.

4.1.3 Output 3 Systematic rain water collection

With the construction of drainage structures and road gutters, rain water will be systematically collected and hence avoid soil erosion and mosquito breeding areas

4.1.4 Output 4 Developed ability of community members to identify, implement and evaluate community projects.

Through the participation of some community members in the processes of project implementation, their ability in identifying, implementing and evaluating project activities is developed and will help them in implementing community projects in the future.

4.2 Implementation Plan

4.2.1 Logical framework for Riverside – Buzuruga Road rehabilitation project.

Table 4.1 – Logical Framework

| Logical intervention | Indicators | Means of Verification | Assumption |
| --- | --- | --- | --- |
| Project goal |  |  |  |
| To improve community infrastructures that will contribute to better welfare of the community by increasing vehicles accessibility of the feeder side road throughout the year | Rehabilitated road | Documents for purchase of materials Project completion and evaluation report | Enough funds for the project are solicited |
| Output 1 |  |  |  |
| Funds and materials raised | Materials / funds Bank account growing | Receipts Periodic bank statements | Stakeholders donations on the project |
| Output 2 |  |  |  |
| Passable road by all vehicles | Drainage structure, drainage and road way constructed | Construction materials placed | Construction materials obtained |
| Output 3 |  |  |  |
| Systematic rain water collection | Constructed Drainage structure | Construction materials placed | Availability of construction materials Supervision by the engineer |
| Output 4 |  |  |  |
| Developed ability of community members to identify, implement and evaluate community projects. | Community skills and ability | Project bank account opened Planning and feedback meeting minutes | Collaboration with all concerned stakeholders |

4.3 Project planning

4.3.1 Phase 1 planning

Table 4.2 - First phase fundraising

| Activity | Responsible | When |
| --- | --- | --- |
| 1.1 Planning of fundraising | Mecco street residents Facilitator | First week - April 2011 |
| 1.2 Seek District Commissioners’ approval to conduct fundraising activities in Ilemela and Nyamagana districts | Facilitator District Commissioners | Third week – April 2011 |
| 1.3 Fundraising | Facilitator District Commissioners South Mecco road rehabilitation committee City Council Companies and institutions | May – Mid June 2011 |
| 1.4 First Phase Fundraising report writing | Facilitator South Mecco road rehabilitation committee | Mid June – End of June 2011 |

4.3.1.1 Activity 1.1 – Planning of fundraisingThis will involve a meeting with the South Mecco road rehabilitation implementing committee to discuss and agree on steps to be taken during the fundraising exercise.

Firstly, the committee will open a South Mecco road rehabilitation savings bank account with the Azania bank Nkrumah branch – Mwanza to channel all the expected project funds.  At the same time to process cash / material receipt books for the project.

4.3.1.2 Activity 1.2 Seek District Commissioners’ approval to conduct fundraising activities in Ilemela and Nyamagana districts.

Two members from the implementing team are to be appointed to seek the Ilemela District Commissioner’s approval for the fundraising exercise.

4.3.1.3 Activity 1.3 – Fundraising

The committee will draw up a list of potential donors in and outside Ilemela districts.  Three members will be assigned to visit the donors for the purpose of soliciting funds for the project.

4.3.1.4 Activity 1.4 – First phase fundraising report writing

The report will be prepared and shared by the project implementing team and be reviewed for achievements, challenges and way forward.

4.3.2 Phase 2 planning

Table 4.3 -Drainage structure

| Activity | Responsible | When |
| --- | --- | --- |
| 2.1 Preliminary resources mobilization | Facilitator City Engineer South Mecco road rehabilitation committee Concerned residents | Fourth week – June 2011 |
| 2.2 Supply and install pre cast rc pipe culverts including excavation and back filling with gravel compacted to specification, open up inlets and outlets to allow smooth water flow | Facilitator City Engineer South Mecco road rehabilitation committee Concerned residents | First week – July 2011 |
| 2.3 Supply and place concrete grade 15 for culvert bed and surrounding | Facilitator City Engineer South Mecco road rehabilitation committee Concerned residents | Second week – July 2011 |
| 2.4 Construct stone masonry wall | Facilitator City Engineer South Mecco road rehabilitation committee Concerned residents | Third week – July 2011 |
| 2.5 Plastering head/ wing walls | Facilitator City Engineer South Mecco road rehabilitation committee Concerned residents | Fourth week – July 2011 |
| 2.6 Provide and place concrete Grade 20 | Facilitator City Engineer South Mecco road rehabilitation committee Concerned residents | First week – August 2011 |
| 2.7 Drainage structure report writing | Facilitator City Engineer South Mecco road rehabilitation committee Concerned residents | Second Week – August 2011 |

4.3.2.1 Activity 2.1 – Preliminary resource mobilizationThis will involve the drawing of project funds from the bank for purchase and collection of materials like sand, stones, aggregates, iron bars and cement.

Mobilization of community members towards implementation of the project will also be done by the implementing committee.

4.3.2.2 Activity 2.2 – Activity 2.6 (refer to table 12)

These activities will involve preparing of the earmarked area ready for the laying of pre cast rc pipe culverts through the participation of the community members and some hired personnel under the supervision of the engineer from the Mwanza City Council.

4.3.2.3 Activity 2.7 Drainage structure report writing

There will be two reports, engineer’s technical report and project implementing committee report highlighting the community’s participation and financial expenditure.  The report will be shared with the South Mecco residents during the community meeting.

4.3.3 Phase 3 planning

Table 4.4 - Second Phase Fundraising

| Activity | Responsible | When |
| --- | --- | --- |
| 3.1Planning of fundraising | Facilitator South Mecco road rehabilitation committee Concerned residents | Third week - August 2011 |
| 3.2 Seek District Commissioners’ approval to conduct fundraising activities in Ilemela and Nyamagana districts | Facilitator District Commissioners | Third week – August 2011 |
| 3.3 Fundraising | Facilitator District Commissioner South Mecco road rehabilitation committee City Council Companies and institutions | September – November 2011 |
| 3.4 Second Phase Fundraising report writing | Facilitator South Mecco road rehabilitation committee | December 2011 |

4.3.3.1 Activity 3.1 – Planning of fundraisingThis will involve a meeting with the South Mecco road rehabilitation implementing committee to discuss and agree on steps to be taken during the fundraising exercise.

For the second phase fundraising, the existing project bank account and the cash / material receipt books will continue to be used.

4.3.3.2 Activity 3.2 Seek District Commissioners’ approval to conduct fundraising activities in Ilemela and Nyamagana districts.

Two members from the implementing team will follow up with the Ilemela District Commissioner’s office to obtain an extension of the fundraising permit.  (The fundraising permit normally expires after three months).

4.3.3.3 Activity 3.3 – Fundraising

The committee will update the list of potential donors for the project and will continue with funds soliciting exercise for the second phase of the project.

4.3.3.4 Activity 3.4 – Second phase fundraising report writing

The report will be prepared and shared by the project implementing team and by the community during the community meeting.

4.3.4 Phase 4 planning

Table 4.5 Drainage

| Activity | Responsible | When |
| --- | --- | --- |
| 4.1 Desalting the drain | Facilitator City Engineer South Mecco road rehabilitation Committee | First Week - February 2012 |
| 4.2 Excavations for drains | Facilitator City Engineer South Mecco road rehabilitation Committee | Second – Third Week – February 2012 |
| 4.3 Repair the Existing line drain | Facilitator City Engineer South Mecco road rehabilitation Committee Concerned residents | Fourth Week February – first week March 2012 |
| 4.4 Supply and place concrete grade 15 for drain | Facilitator City Engineer South Mecco road rehabilitation Committee Concerned residents | Second – Third week March 2012 |
| 4.5 Supply and construct stone pitching | Facilitator City Engineer South Mecco road rehabilitation Committee Concerned residents | Fourth week March – First Week March 2012 |

Table 4.6 - Phase 4: Roadway

| Activity | Responsible | When |
| --- | --- | --- |
| 4.6 Prepare Existing surface by grading and watering to specification | Facilitator City Engineer South Mecco road rehabilitation Committee Concerned residents | Second – third week – April 2012 |
| 4.7 Excavate, haul and stockpile approved Earth fill material to site | Facilitator City Engineer South Mecco road rehabilitation Committee | Fourth week – April 2012 |
| 4.8 Spread, water and compact the supplied earth fill materials to specified 95% MDD | Facilitator City Engineer South Mecco road rehabilitation Committee Concerned residents | First week – May 2012 |
| 4.9 Excavate, haul and stockpile approved gravel material to site | Facilitator City Engineer South Mecco road rehabilitation CommitteeConcerned residents | Third Week – May 2012 |
| 4.10 Spread, water and compact the supplied gravel material to site | Facilitator City Engineer South Mecco road rehabilitation Committee Concerned residents | First week – June 2012 |

4.3.4.1 Activities 4.1 to 4.10 (refer to table 15 and table 16)

These activities will involve preparing of the earmarked area for drainage and roadway activities through the participation of the community members and some hired personnel under the supervision of the engineer from the Mwanza City Council.

Table 4.7 Gantt Chart

4.3.3 Inputs

Table 4.8 - List of inputs

| Phase 1 |  |
| --- | --- |
|  | Time for follow up |
|  | Transport costs for follow up |
|  | Telephone costs, printing and photocopy |
| Phase 2 |  |
|  | Mobilization costs |
|  | Pipe culverts |
|  | Concrete |
|  | Aggregates / stones |
|  | Labour |
| Phase 3 |  |
|  | Time for follow up |
|  | Transport costs for follow up |
|  | Telephone costs, printing and photocopy |
| Phase 4 |  |
|  | Concrete |
|  | Stones |
|  | Labour |
|  | Grader including its operating costs |
|  | Earth Fill material |
|  | Water |

4.3.4 Staffing Pattern

4.3.4.1	City engineer

Technical expertise on road construction / rehabilitation

4.3.4.2	Road rehabilitation committee and facilitator

The committee will be responsible for general supervision, timely and proper collection and disbursement of project funds and materials.

4.3.4.3	Casual Labourers

Casual labourers will be involved with some demanding physical works like concrete mixing and placement of stone boulders.

4.3.5 Project Budget

Table 4.8 Project Budget

4.4 Project Implementation

4.4.1. Project Implementation Report

The project implementation report will report the preliminary project activities and phase one of the project, that is ‘first phase fundraising’.

Table 4.10 - Preliminary project activities report

| Activity | Status | Actual time | Comments |
| --- | --- | --- | --- |
| Focus Group Discussion | Done | December 2010 | Completed |
| Development of survey questionnaire | Done | December 2010 | Completed (Appendix 9) |
| Data collection | Done | December 2010 – January 2011 | Completed |
| Data entering, processing and analysis | Done | January – February 2011 | Completed |
| Feedback meeting with the community, clarification on the findings and selection of the project | Done | February 2011 | Completed |
| Liaison with City Council regarding their collaboration | Done | February 2011 | Completed (Appendix 1) |
| Community Needs Assessment (CNA) report writing | Done | March 2011 | Completed |

4.4.1.1	Activity 1.1 – Planning of fundraising

This was completed within the planned time.  The South Mecco road rehabilitation implementing committee had a meeting that agreed on steps to be taken during the fundraising exercise.

Table 4.11 - Phase 1: First phase fundraising progress report

| Activity | Status | Planned / Actual time | Comments |
| --- | --- | --- | --- |
| 1.1 Planning of fundraising | Done | 1st week - April 2011 / 1st week - April 2011 | Completed |
| 1.2 Seek District Commissioners’ approval to conduct fundraising activities in Ilemela and Nyamagana districts | Done (Appendix 5) | 3rd week – April 2011/ 4th week May 2011 | Before District Commissioners’ approval, it was decided to process City Council’s financial / material contribution / commitment |
| 1.3Fundraising | On-going | May – Mid June 2011/on-going | - Delay of activity 1.2 affected activities 1.3 and 1.4 Received City Council’s commitment to contribute Tshs. 10,000,000/= towards project’s costs (Appendix 4) Bank account statement = Tshs. 380,778.45 – 16th July 2011 (Appendix 6) Received a donation of 6 culverts (1200mm diameter) equivalent to . Tshs. 2,160,000/= (Appendix 7) |
| 1.4 First Phase Fundraising report writing | On-going | Mid June – End of June 2011/ on-going | To be completed in August 2011 |

The committee opened a South Mecco road rehabilitation savings bank account with the Azania bank Nkrumah branch – Mwanza, (Appendix 2 and Appendix 3).  This was used to save all the received project funds.  The received cash or materials were acknowledged by project receipts, (Appendix 3)

4.4.1.2	Activity 1.2 - Seek District Commissioners’ approval to conduct fundraising activities in Ilemela and Nyamagana districts

The project implementing committee visited the District Commissioners’ office to follow up for fundraising exercise approval.  The Ilemela District Commissioner together with the project implementing committee agreed to first obtain the commitment of the City Council on financial and / or material contribution.  It took about one and half months to obtain the city council’s written financial / material contribution commitment equivalent to Tshs. 10,000,000/= (ten million)  (23rd May 2011)  (Appendix 4).  The District Commissioner’s approval for extension of fundraising exercise was planned to be completed by 3rd week of April, but due to the delay of obtaining Mwanza City Council’s contribution commitment, the approval was obtained on the fourth week of May (25th May 2011)

This caused delay in implementing activities 1.3 and 1.4.

4.4.1.3	Activity 1.3 – Fundraising exercise

The fundraising exercise was implemented by drawing up a list of potential local donors.  Then the implementing committee visited potential donors including  banks, mobile telephone companies, factories and other business firms with some supporting documents relating to the fundraising exercise as here under.

- The first bank deposit slip with Tshs. 125,000/=

- The Commissioner’s approval to conduct fundraising and

- The Mwanza City Council’s commitment to contribute materials equivalent to Tshs. 10,000,000/= (ten million)

The implementing committee managed to receive a total of Tshs. 380,778.45 by 16th July 2011 from some of the South Mecco community members (Appendix 6).  The implementing committee also received a donation of six concrete culverts (1200mm diameter) equivalent to Tshs. 2,160,000/= (Appendix 7).  The fundraising exercise is to-date continuing.

Photo  4.1 – Some community members receiving donated culverts

(Source – field - South Mecco street)

Photo  4.2 - Donated culverts

(Source – field - South Mecco street)

4.4.1.4	Activity 1.4 – First phase fundraising report writing

The first phase fundraising report writing was planned to be completed by end of June, but because there was a delay in completing activity 1.2, it also led to delays in completing activity 1.3 and activity 1.4 as well.

Because the fundraising exercise is still on-going, the first phase fundraising report writing has not been completed to-date.

CHAPTER FIVE

PROJECT PARTICIPATORY MONITORING, EVALUATION AND SUSTAINABILITY

5.0 Introduction

Monitoring and evaluation will help the routinely gathering information on all aspects of the project, as it provides managers and / or supervisors with information needed to analyze current situation, identify problems and find solutions, discover trends and patterns, keep project activities on schedule, measure progress towards objectives and formulate/revise future goals and objectives and make decisions about human, financial, and material resources.

5.1 Participatory Monitoring

Monitoring is a systematic continuous process of collecting and analyzing information to track the efficiency of the organization in achievement of project set activities and objectives by involving several actors. Monitoring provides regular feedback that helps an organization or project to truck trends, or costs being incurred against the planned ones. It also provides feedback whether the activities are being implemented as per set schedule.

5.1.1 Monitoring Information System

In order to track the implementation of project activities, the following are tools for participatory monitoring of the progress of activities.

5.1.2. Participatory Monitoring Methods

The selected community implementing committee of seven community members are responsible to monitor the activities by filling in the monitoring tool forms and keeping the completed forms in their respective files. The committee was divided into small sub committees and different tasks were assigned to the sub committees.  The tasks included follow ups for listed donors regarding materials and fundraising exercise and recordings of project progress.

To ensure that the other community members participate and are informed about the progress of the project, the committee agreed to give feedback to the whole community during community meetings.

5.1.3 Participatory Monitoring Plan

Monitoring of the planned activities is based on an action plan.  Actual output is monitored basing on the planned performance indicators and planned budget is a base for actual expenses.

5.1.3.1	Activity 1.1

This activity was implemented in time as planned.  The implementing committee opened a bank account as a result of fundraising planning meeting.

5.1.3.2	Activity 1.2

The District Commissioner’s approval was obtained during the end of May 2011 instead of the third week of April 2011.  This delay was a result of following up of City Council’s contribution commitment regarding the implementation of the project.

5.1.3.3	Activity 1.3

Fundraising is a tactful and time consuming exercise.  At the time of writing this report, (July 2011), the implementing committee is still continuing with fundraising activities.

Table 5.1 - Monitoring plan / status

| Planned activities | Performance indicator | Planned Time | Actual Output | Planned Budget / Actual Budget | Remarks |
| --- | --- | --- | --- | --- | --- |
| Phase 1 – Fundraising |  |  |  |  |  |
| 1.1 Planning of fundraising | Meeting conducted Fundraising Plan Developed | First week - April 2011 | Meeting Minutes Fundraising Plan |  | Complete |
| 1.2 Seek DC’s (Ilemela and Nyamagana) approval to conduct fundraising activities | District Commissioners’ approval | Third week – April 2011 | District Commissioner’s Approval obtained |  | Approval Obtained end of May2011 |
| 1.3Fundraising | Road rehabilitation Committee bank account growing Some rehabilitation materials obtained | May – Mid June 2011 | Received City Council’s commitment to contribute Tshs. 10,000,000 Bank account Tshs. 380,778.45 Received a donation of 6 culverts (1200mm diameter) value Tshs. 2,160,000/ |  | Fundraising Is on-going |
| 1.4 First Phase Fundraising report writing | Fundraising report | Mid June – End of June 2011 | On-going |  | On-going |
| Total for phase 1 |  |  |  | 500,000 |  |
| Phase 2 |  |  |  |  |  |
| Construction of Drainage Structure | Drainage structure constructed | 15th August 2011 | Drainage structure | 53,910,400 |  |
| Phase 3 |  |  |  |  |  |
| Second Phase Fundraising | Construction funds and materials | 30th Sept. 2011 | Funds and materials | 500,000 |  |
| Phase 4 |  |  |  |  |  |
| Drainage Works and Road Way | Drainage and road way completed | 7th June 2012 | Rehabilitated road | 151,373,600 |  |

5.2.1 Participatory Evaluation

5.2.2 Participatory Evaluation Methods

The selected community implementing team of seven community members is as well   responsible to evaluate the output and outcome of implemented activities by filling in the evaluation questionnaire (Appendix 8), compile evaluation results in a summary form, write a project report and keep the report in respective file.

- Research Tools

A questionnaire and community meeting of the concerned residents are tools to evaluate the project.

5.2.3 Project Evaluation Summary

The first phase fundraising activities are on-going as indicated above.

5.3. Project Sustainability

Road rehabilitation is a long term undertaking, expected to give long term benefits to the community.  It is important to facilitate the South Mecco residents to continue with the existing exercise of financial contributions towards maintenance costs of the feeder side road for long term sustainability.

CHAPTER SIX

CONCLUSION AND RECOMMENDATIONS

6.0 Introduction

This chapter summarizes the results of the entire process.  It summarizes the findings of the participatory assessment and the literature review.  It also summarizes reasons which guided the choice of the project and the project implementation report summary.  Challenges faced during the implementation period regarding what was expected to be completed and what was the actual implementation is discussed in summary.  Finally, it explains the suggestions regarding implementation of projects similar to this in the community.

6.1 Conclusion

From the participatory needs assessment, the top three community strengths were transport services, availability of clean water and security whereas the top three community concerns were feeder side roads, waste dump and a foot bridge.  In summary the negative effects of poor roads include, soil erosion, mosquito breeding grounds and general inaccessibility to social services.  The effects can be   social and economic.  The benefits include general accessibility to social services that contributes to poverty reduction and hence improved community members welfare.  The project’s expectation was to contribute to the National Strategy for Growth and Reduction of Poverty (NSGRP) goal number five “Effective systems to ensure universal access to quality and affordable public services” The survey method was based on the quantitative approach.  The project was selected basing on the number of residents of South Mecco who responded to the survey and claimed feeder side road to be the top most concern.

By the time the project report is being prepared, phase one project implementation (fundraising phase) is continuing.  The implementing team has managed to raise a total of Tanzanian shillings three hundred eighty thousand, seven hundred seventy eight and cents forty five (380,778.45) from community members, it has also received six concrete pipes of 1200 mm diameter from a private company valued at Tanzanian shillings two million one hundred sixty thousand only (2,160,000/=) (Appendix 7) and a commitment of Tanzanian shillings, ten million (10,000,000/) from the Mwanza City Council towards costs of the project.

Lessons learnt from the fundraising phase, is that local community fundraising is a tedious exercise that requires patience, tact and skills.  A number of community members feel that contributions and fundraising for public projects should not be their responsibilities but the responsibility of the government and other relevant organs.  Requests need to be sent to a long list of potential donors because some donors already have community responsibility plans and need to plan for new requests during their next financial year.  Road rehabilitation projects especially for urban communities contribute to overall improvement of infrastructure although road rehabilitation for rural communities which are generally poorer would have more positive impact to the community members.

6.3 Recommendations

When designing a project that has a local fundraising component, enough time should be allocated for the exercise.  This is because potential donors may already have their priority areas and planned groups that will be funded during that period.  For priority community concern, qualitative research design and methods is quite  appropriate.  It facilitates community participation and a feeling of ownership of the project that is to be implemented.  Inadequate financial resources for students’ research contribute to urban based researches.  Universities and other companies and institutions should provide financial support to students’ research and projects.  This will facilitate students to implement more projects in rural areas where development efforts will have more positive impact.

REFERENCES

Ahmed, R and Hossan M. (1990). “Development Impact of Rural Infrastructure in

Bangladesh.” International Food Policy Research Institute, Washington D.C

Airey, T. (1989). “Interim Evaluation of the Songea- Makambako Road”. Evaluation

Department, Overseas Development Administration, London, U.K.

Airey, T. (1993). “Local Level Rural Transport in Sub-Saharan Africa”. IT

Transport Ltd, Hertfordshire

Ali, I. (2003). “Infrastructure and Poverty Reduction - What is the

Connection”, Asian Development Bank, Manila

Banta, S. (2006).”When Do Riral Roads Benefit the Poor and How’, Tilak Hettige,

Manila

CCM election manifesto, (2005 – 2010) for Nyakato ward, Ilemela District, Mwanza.

Gannon, C. Gwilliam, K. Liu, Z. and Malmberg, C. (2001). “Transport:

Infrastructure and Services.” Chapter 4.2 in Poverty Reduction Strategy

Sourcebook, Vol. 2 (Macro and Sectoral Issues). Washington, D.C.: World

Bank

Grootaert, C. (2006). “Socioeconomic Impact Assessment of Rural Roads”,

unpublished

IMF, (2011). Country Report No. 11/17 of January 2011

URT, (2005). National Strategy for Growth and Reduction of Poverty

World Bank (1999). “Rural Travel and Transport Project”. Washington D.C

World Development Report (WDR) 2000/2001: “Attacking Poverty”

# Text boxes

Infrastructure investment

Electricity

Irrigation

Roads

Increased Non- agricultural productivity

Increased Non- agricultural employment

Increased agricultural Productivity

Wages and employment of the poor

Rural Economic Growth

Supply and price stability of basic goods

Increased real income / consumption of the poor

Poverty Reduction

Frequency – Community satisfaction histogram

0

2

4

6

8

10

12

14

16

18

20

Transport Services

Clean Water

Security

Road Services

Education

Health Services

Electricity