ASSESSING THE IMPACT OF HUMAN RESOURCE PLANNING ON CONSTRUCTION PROJECT COMPLETION IN ZANZIBAR

BAKAR M. BAKAR

A DISSERTATION SUBMITTED IN PARTIAL FULFILMENT OF THE REQUIREMENTS FOR THE DEGREE OF MASTER OF PROJECT MANAGEMENT

DEPARTMENT OF MARKETING, ENTREPRENEURSHIP AND MANAGEMENT

THE OPEN UNIVERSITY OF TANZANIA

2024

# CERTIFICATION

The undersigned certify that they have read and hereby recommend for acceptance by the Open University of Tanzania a dissertation titled “Assessing the Impact of Human Resource Planning on Construction Project Completion in Zanzibar”. In partial fulfilment of the requirements of the award of the Degree of Master of Project Management (MPM) of the Open University of Tanzania.

_____________________

Dr. Francis W. Mmari

(Supervisor)

_____________________

Date

______________________

Dr. SagangaKapaya

(Supervisor)

_____________________

Date

# COPYRIGHT

No part of this dissertation may be reproduced, stored in any retrieval system, or transmitted in any form means, electronic, mechanical, photocopying, recording or otherwise without the Authors' prior written permission or the Open University of Tanzania on that behalf.

# DECLARATION

I, Bakar M. Bakar declare that the work presented in this dissertation is original. It has never been presented to any other university or institution. Where other people’s works have been used, references have been provided. It is in this regard that I declare this work as original mine. It is hereby presented in partial fulfilment of the requirement for the Degree

__________________________

Signature

____________________________

Date

# DEDICATION

This work is dedicatedto my family, wife and my children, may Almighty Allah reward them abundantly for their support that they offered to me throughout this study.

# ACKNOWLEDGEMENT

Thanks to Almighty Allah, the Merciful God, without whose grace; this dissertation would not have been accomplished. However, this dissertation was possible by the support and assistance of different people whom I would like to personally thank them all. I am wholeheartedly thankful to my supervisor. Francis William and Dr. Saganga Kapaya for allowing me to be their student. Their genuine encouragement, guidance and kind support from the initial to the final stage of the completion of this study enabled me to develop a better understanding of the phenomena.

I would like to express my appreciation to my beloved parents for their kind support from primary school to higher education, without their financial support, advice and encouragement I could not be among the elite now. Special and unique thanks are to my lovely wife and my children who have supported and encouraged my study at The Open University of Tanzania. Additionally, I would like to express my sincere gratitude to those who support me in one or another and I couldn’t mention them all but their support and encouragement will be highly appreciated.

# LIST OF ABBREVIATIONS

CAG	:		Controller and Auditor General

HR	:		Human Resource

HRP	: 		Human Resource Planning

SPSS	:		Statistical Package for Social Sciences

# ABSTRACT

The study aimed at finding out the evaluation of the influence of Human Resource Planning on construction project completion in Zanzibar. The study used a descriptive research design and a quantitative research approach to attain an understanding of the situations with a sample size of 180 that was conducted at Zanzibar. The questionnaires were used to collect information and SPSS software version 20.0 for data imputation. The findings show most of the respondents were youths who formed the age group of 21-40 years. The effect of the performance management influenced function on the increased effectiveness and accountability in the project management. Also, the effect on the HR training enhanced the productivity and efficiency of work. Lastly, the impact of employee engagement and retention minimized the overflow of the staff and overspending of the budget cost. The findings revealed that there is a significant positive relationship between construction project completion and employee retention and engagement, the effect of the performance management influenced function and the HR training. The study concluded that performance management influenced to development of managerial leadership and coaching skills in construction project implementation, it also concluded the effect on the HR training that enables HR staff to supervise well resources of the organisation during the construction projects. This study recommended that the construction organization and its clients must understand the awareness and flexibility of employees dynamically and competent retention strategies all the time so that knowledge is being transferred and must assess the needs of employees.

Keywords: Human Resource Planning, Construction Project Completion, Zanzibar

TABLE OF CONTENTS

CERTIFICATION	ii

COPYRIGHT	iii

DECLARATION	iv

DEDICATION	v

ACKNOWLEDGEMENT	vi

LIST OF ABBREVIATIONS	vii

ABSTRACT	viii

LIST OF TABLES	xiv

LIST OF FIGURES	xv

INTRODUCTION	1

1.1	Chapter Overview	1

1.2	Background to the Problem	1

1.3	Statement of the Problem	2

1.4	Research Objectives	3

1.4.1	General Objective	3

1.4.2	Specific Objectives	3

1.5	Research Questions	3

1.6	Significance of the Study	4

1.7	Scope of the Study	4

1.8	Organization of the Study	4

LITERATUREREVIEW	5

2.1	Chapter Overview	5

2.2	Definition of Key Terms	5

2.2.1	Human Resource Planning	5

2.2.2	Training Program	5

2.2.3	Construction Project	5

2.2.4	Performance Management	6

2.2.5	Employee Engagement and Retention	6

2.3	Theoretical Literature Review	6

2.3.1	Principal /Agency Theory	6

2.3.2	Resource Based Theory	7

2.4	Empirical Literature Review	7

2.4.1	Performance Management on Construction Project Completion	7

2.4.2	The Role of Human Resources Training on Construction Project Completion	8

2.4.3	Employee Retention and Engagement with the Construction Projects Objectives	9

2.5	Research Gaps	11

2.6	Conceptual Framework	12

RESEARCH METHODOLOGY	13

3.1	Chapter Overview	13

3.2	Research Philosophy	13

3.3	Research Approach	13

3.4	Research Area	14

3.5	Study Population	14

3.6	Sample Design	14

3.7	Sample Size	15

3.8	Data Collection Methods	15

3.9	Variable Measurement	16

3.10	Validity and Reliability	17

3.11	Data Processing and Analysis	17

3.12	Ethical Consideration	18

FINDINGS AND DISCUSSION	19

4.1	Overview	19

4.2	The Background Information of the Results	19

4.2.1	Gender of the Respondents	19

4.2.2	Age of the Respondents	19

4.2.3	Academic Qualifications of the Respondents	20

4.2.4	Position of the Respondents	21

4.2.5	Working Experience of the Respondents	22

4.3	Descriptive Statistics on the Specific Information or Objectives Results	22

4.3.1	The Performance Management Influenced on Construction Project	23

4.3.2	Understandind Performance Management with its Implementation	23

4.3.3	The Regular Conducting Performance Evaluations On The Construction	24

4.3.4	The Increasing the Awareness of the Area of Improvement in Project	24

4.3.5	Performance Management Functions	25

4.3.6	The Training Test and Effectiveness Monitor for the Construction Project	27

4.3.7	The Staff attend Various Trainings for Support Construction Project	28

4.3.8	The Enough Budget for HR Training in Construction Programs	28

4.3.9	The Effect on the HR Training in Construction ProjectsCompletion	29

4.3.10	The Employee Engagement to Fulfill the Project’s Mission and Goals	31

4.3.11	The Engagement Impact For the Project Completion	32

4.3.12	The Impact of the Employee Engagement and Retention on the Projects	32

4.4	DescriptiveStatistics for Statements of the Questionnaire	33

4.4.1	Performance Management	34

4.4.2	The Effect of HR Training Programs	34

4.4.3	Employee Retention and Engagement on the Construction Projects	35

4.5	Inferential Analysis	36

4.5.1	CorrelationAnalysis Results of Dependent and Independent Variables	36

4.5.2	Testing Multicollinearity	37

4.5.3	Regression Analysis	38

4.5.3.1	Model Summary	38

4.5.3.2	Analysis of Variance	39

4.5.3.3	The Regression Coefficients	40

SUMMARY, CONCLUSION AND RECOMMENDATIONS	43

5.1	Overview	43

5.2	Summary of the Study	43

5.2.1	The Effect of the Performance Management Influenced on Construction	44

5.2.2	The Effect on the HR Training in Construction Projects	44

5.2.3	The Impact of the Employee Engagement and Retention on the Projects	44

5.3	Conclusion	45

5.4	Recommendations	46

5.5	Suggestions for Further Research	47

REFERENCES	48

APPENDICES	53

LIST OF TABLES

Table 3.1: 	Operationalization of variable	18

Table 4.1: Gender of the respondents	19

Table 4.2: Distribution of respondents based on age	20

Table 4.3: Education level of the respondents	21

Table 4.4: Position of the respondents	21

Table 4.5: Working duration (experience)	22

Table 4.6: Understand performance management	23

Table 4.7: The regular conducting performance evaluations	24

Table 4.8: The area of improvement in project	25

Table 4.9:  Performance management functions	27

Table 4.10: The training test and effectiveness monitor	27

Table 4.11: Attend trainings that support project	28

Table 4.12: The budget for HR training	29

Table 4.13: The HR training in construction projects	31

Table 4.14: The fulfillment the project’s mission and goals	31

Table 4.15: The impact for the project completion engagement	32

Table 4.16: The employee engagement and retention	33

Table 4.17: Performance management	34

Table 4.18: The effect of HR training rograms	35

Table 4.19: Employee retention and engagement on the construction projects	36

Table 4.20: Correlation Analysis Results	37

Table 4.21: Multicollinearity coefficientsa	38

Table 4.22: Model summary	39

Table 4.23: Analysis of variance	39

Table 4.24: Regression coefficients	40

# LIST OF FIGURES

Figure 1.1: Conceptual framework	16

CHAPTER ONE

# INTRODUCTION

# Chapter Overview

The chapter one of this study provides information relating to the background to the problem, statement of the problem, research objectives, significance of the study, scope of the study and organization of the proposal.

# Background to the Problem

Human resource planning for construction is defined as managing ways in human resource with regarding the growing of the construction company for facilitating the various task in achieving its goals. The construction companies provide the different human resource working opportunities according to the project targets (Ashiru & Ashiru, 2019). In addition to that the most factor than anything in resources for a construction projects that an agency or country needs is HR (Ubah & Ibrahim, 2021).

Currently, a construction company schedules to execute a project task through consideration of time in each plan due to its necessity in project performance. The scopes of construction project have strong relationship that affect the overall performance of the project. Client considers late construction project completion as loss of income while contractor considers it as loss of money. It is also a result of the huge national consumption to budget which many parties have concerns regarding the efficiency of the expenditures. As most of the construction companies in worldwide face many restrictions such as “workmanship defects’, delay and cost overrun issues in their projects completion (Muntu et al, 2021). Globally, a project is said to be successful on timely completion. Usually majority of the project delay occurs during the construction phases where unforeseen factors are always involved (Tayade & Mahatme, 2020).

Abbasi et al. (2020) mentioned that the most significant causes of construction delays in Iran through the contractor, owner, design, procurement, equipment, consultant, labor, and financial problems. The researchers concluded that  financial matters were important aspect in construction industry so it required to clients to measure and work to  the most qualified contractor with strong financial backgrounds. Most of the continents face the majority motives of delay factors in construction project in Arabic contiries had challenged of the management inefficiency, failure in translating the design into the actual construction, finance and slow payments, lack of experience of contractors, ineffective planning and scheduling, shortage of resources, poor site management, change in the initial design, design change by owners, deliberate decision by owners, delays by subcontractors, slow process of permits, poor site management, weather conditions, and poor communication and coordination (Amri & Marey, 2020).

In Africa, the most and basic constraints to meet the project goals is the construction delay due to lack in expert in the project teams, stakeholders and the contractors (Gashaahun, 2020). According to Heever (2021), the construction delaying cause from different parties in the construction project such part as contractors, clients and external parties. For contractors some of causes as capital difficulties, lack of equipment, work-site or productivities, technologies and professional, project planning, supervision and site managements. The clients have some following causes as incomplete of the drawing, overall structures, various orders, financial constraints, slow decision making and deficient in coordination. And lastly, the external factors such as laws and regulation, government permit, shortage of construction materials, weathers and price fluctuations.

There are financial problems or difficulties, unwillingness or inability to sustain operations over long periods of non-payment, inadequate site management, political interference, adequate access to finance and delayed payments for completed work and an unrealistic program of works (Works Schedule). These are major categories which lead delays in construction projects in Tanzania (Kullaya et al, 2022). The most of construction projects (both public and private projects) face delay in completion which hinders the project performance and resulting into disputes or sometimes contract termination. There are changes taking place in this competitive era where some researchers recommend that construction industries need to have plan strategically. It requires to have HR that show high innovativeness levels, flexibility regarding market demand and knowledgeable compared to other industries in developing skills and competences of their employees.

To have an affordable cost, right capabilities, skills at the right place to deliver services and right number of people are major challenges on project achievement.Therefore, this paper aims to assess the impact of HR management on construction project completion.

# Statement of the Problem

Globally, a construction projects are leadinglydiscussed for several times that have not a positiveimpact on countries’ economy for not performingin standards (Alshami, 2017). While the construction companies utilize time figuring out but do not completed within the stipulated time due to having challenge in human capital and financial resources (Muute, 2019). This is also affecting the Zanzibareconomy in wastage of resources and projectscost increased.The Revolutionary Government of Zanzibar (RGoZ) got challenges to meet target suchas project of Electronic M&E System that cost TZS 27,801,144 not operate due to failure of conducting feasibility and user requirements of the business process.Moreover, it also reported that there is a lack of HRP and skills in M&E cause TZS 7,955,397 fail to complete the Ward development project (CAG, 2022).

Matindana & Hassan (2023) and authors focused on selection of the appropriate monitoring methodology, integrates the scope, the time, the project cost level, quality, technology, measuring works, services and practices are among the factors affect the construction project completion. Other researches have been conducted on the project success but very few studies have been conducted in HRP on construction project completion. This study will fill this gap on the impact of human resource planning on construction project completion in Zanzibar.

# Research Objectives

# General Objective

The study aims to evaluate the influence of HRP on construction project completion in Zanzibar.

# Specific Objectives

- To determine the impact of the performance management influenced on construction project completion;

- To find out the HR training programs affect on construction project completion;

- To determine the effect of the employee engagement and retention on construction project completion.

# Research Questions

The research questions of the study are as follows: -

- What is the impact of the performance management that influence the construction project completion in Zanzibar?

- To what extent the HR training programs affects the construction projects?

- Is the any effect of the employee engagementand retention in achieving the construction projects objectives?

# Significance of the Study

The study will be benefit to construction organizations that will be able to utilize the benefiting of the HRP practices and time practices and for researchers as references as a source of secondary data in different areas of interest. The study findings will provide a starting point to conduct researches in Zanzibar and will be useful in both public and private the construction projects.

# Scope of the Study

The study will assess the impact of HRP on construction project completion in public and private construction in Zanzibar. The study will be conduct at the Ministry of Health in Department Primary and Secondary Health Care, Ministry of Education and Vocational Training in Department of Primary and Secondary Education and Zanzibar Road Agency to their staff who have experience and knowledge in building construction projects.

# Organization of the Study

The structure of this study is as follows: Chapter one outlines the research background, statement of the problem, research objectives, study’s significance and scope of the study that are encountered in the study. Chapter two presents literature review and empirical as well as a conceptual framework. Chapter three outlines the methodology will employ in the study, which includes; research philosophy, approach, research area, study population, sample design, tools and techniques of data collection, analysis and presentation of data. Chapter four mainly included the findings and discussion of the study that comprised the analysis tool in production of tables, descriptive statistics and inferential statistics. And lastly, chapter five mentioned the summary, conclusion, recommendations of the study and suggest area for further studies.

CHAPTER TWO

# LITERATUREREVIEW

# Chapter Overview

This chapter presents the theoretical and empirical reviews of the study. The key terms and concepts used in the study will define and various theories related to HRP on project completion. It reviews the related researches findings and the knowledge gap to be covered. Furthermore, a conceptual framework for addressing the research problem will present from the reviewed.

# Definition of Key Terms

# Human Resource Planning

According to Hayes (2023) HRP as the continuous systematic planning process to achieve optimum an organization's valuable asset-quality employees use. It ensures the best fit among employees and jobs while avoiding manpower shortages or surpluses. While, Buttignol (2023) it is the continuous process of predicting the future working force needs and developing plan to make optimal use of employee skills and aptitudes.

# Training Program

Training program is a process whereby human acquire capabilities to aid in the organizational goalsachievement. It is a sequence and combination of activities designed to equip employees with knowledge and skills to become professionals in achieving business goals (Kolinski, 2022).

# Construction Project

Construction project referred to the organized process of constructing, renovating, refurbishing,retrofitting or adapting a building or other built asset such as a tunnel or bridge. It involves directing and organizing each part of the life cycleproject, from ideation to completion. It is a practice with the delivering projects goal on time and under budget that requires addressing cost control, scheduling, procurement and risk assessment.

# Performance Management

It is a process in which a top management and their employees work together to plan, monitor and review the objectives or work goals for making an overall contribution to the organization or company. On other hands, it can also be interpreted as an ongoing process of setting goals, assessing progress and providing guidance and feedback to ensure that each staff can meet their career goals and objectives (Atmaja et al,          2023).

# Employee Engagement and Retention

Employee engagement refers to the extent to which an employee is engaged in their work and is committed to the goals and values of the organization. Engaged employees are more likely to be productive, innovative, and satisfied in working environment. While employee retention defines as ability of the organization to retain its employees over time for the presence of a positive work environment and satisfied employees.

# Theoretical Literature Review

# Principal /Agency Theory

Jensen and Mackling developed the Agency theory in 1976 define an agency relationship as “a contract under which one or more persons (the principal(s)) engage another person (the agent) to perform some service on their behalf which involves delegating some decision-making authority to the agent”. The theory assumes that both the principal and the agent are utility maximizer with different interests and that because of information asymmetry. Nwajei (2022) reported that agency theory has been used most of time to model project relationships and contracting situations where an owner assigns a contractor and/or a consultant to deliver the project on its behalf that the principal is always described as tasked with monitoring the actions of the agent (checking).

Schillemans & Bjurstrøm (2020) mentioned that the agency theory is mostly consider the reasons between the parties and to understand why some contracts are “hard” or “complete”  for completion of the required construction target. Also, it investigates how the construction accontability  ensured when a task is issuied from a principal to an executive. Additionally, the clients and contractors cooperate and exchange information to meet project’s targets. So, all parties have potential conflict of the interest due tohave their own interests, as well (Ceric, 2018).

It is significant in managing projects and indeed emphasizes on the need of taking the interest of the stakeholder. Agency theory is applicable to the study in ensuring that resources such as time, finance, human and materials are utilized at the best.

# Resource Based Theory

Resource-Based Theory (RBT) was postulated by Wernerfelt in 1984 who proposed a model on the firms' resources effectiveness management, diversification strategy, and productive opportunities. It identifies and analyzes an organization’s strategic advantages that will become a competitive advantage source. These consider organizational, human or financial and advantages are conferred based on their rareness, uniqueness and value. The theory emphasizes that competitive advantage in organizations in the angle of human resources is determined through human resource proper planning, selection of best decision and monitoring (Wernerfelt, 1984).

The Resource-based Theory (RBT) examine the impact of resources and capabilities on constraction performance with the best achievement and competitive advantages are enhanced by properly utilising valuable resources and capabilities Mansour et al., (2022). Also, author mentioned that resource based theory find out to what extent the resources can influence organization by driving competitive advantage and enhancing performance.

According to Peteraf (2017), the theory suggests that organization that own “Strategic Resource” have perform well rather than the other organizations that do not have strategic resources. The theory basically justifies why firms in the same construction project perform differently by looking for the internal sources of sustained competitive advantages (Naftal, 2018). This theory is relevant in this study that facilitated user of study to get more knowledge on the importance of the human resource for the construction project through human resource proper planning, selection of best decision and monitoring.

# Empirical Literature Review

# Performance Management on Construction Project Completion

Ashiru & Ashiru (2019) conducted research of the sustainability of human resource planning for construction projects that quantitative approach used and used SPPS version 20 for analyzing descriptive and inference statistical analysis. The structured questionnaire used to select participants of top management who hold office and making decision to the organization. The results found that HRP improved to minimize the delaying, repeated errors and build team which provided the strong decision which provide a lot of change during the project implementation.

Raghuwanshi (2023) explored the impact of work-life balance on employee retention and organizational performance has been determined in-din-depth and this determination, the explored literature, and past studies have evidenced that the work-life balance has a significant influence on employee performance as well as on employee retention. This study used the primary quantitative, an 80-sample size contributed the perception with the context of the organizational performance. it has been noted that work-life balance is significantly related to employee retention and organizational performance. He concluded that the employees are being promoted via offering balanced work life.

Ansari (2022) conducted the research that study used balanced score card (BSC) and strategy maps (SMs) are among the most popular strategic performance management methods that have been proposed in the literature to define, analyze, and monitor performance and strategies. This paper describes the dynamic SM, which was conceptualized, formulated, tested, and simulated in collaboration with a construction company, as well as the experiences gained during the model development process.

Parikh (2019) conducted the research in assessing the performance management in road construction project. The researchers found that the success of a project depends upon how well the personnel can work effectively to accomplish the objectives within scope, cost and quality constraints. Performance management is about directing and supporting employees to work as effectively and efficiently as possible in line with the needs of the organization.

# The Role of Human Resources Training on Construction Project Completion

The paper aimed to analyze the impact of engineering education (EE) on Human Resource Development (HRD) and Success of Engineering Procurement Construction Project (SEP) along with the mediating role of human resource competency (HRC). This study has been conducted on construction companies from 360 senior and middle level managers of selected companies was collected through structured questionnaire. The data was analyzed through quantitative data analytical software (SPSS and AMOS) and were performed for hypotheses testing. Results of the study confirmed the significant positive role of engineering education HRP and SEP because increase in EE caused significant increase in HRP and SEP.

Furthermore, findings have suggested that there is significant mediation of HRP between engineering education and HRD and between engineering education and SEP. These findings are of great importance for researchers, strategy makers and policy makers because they guide about the role of EE and HRC in enhancement of HRD and SEP.

This article aims the empirical evidence of the impacts of HRP on knowledge management (KM) on infrastructure construction firms. It used structural equation modeling (SEM) to investigate the relationship among the construct. Also, it employed confirmatory factor analysis to verify the factor structure of a set of observed variables. Results supported the theorized model, indicating that a relationship exists between HRM and KM; between knowledge and non-financial; and between HRP and non-financial infrastructure construction firms. Additionally, KM was found to be a mediator between HRP and non-financial. This study provides additional empirical evidence of the importance of improving non-financial OP through people and their valuable knowledge (Kokkaew et al, 2022).

Muute (2019) determined the construction companies unable to complete the allocated contracts in time, unable to deliver the quality work as required and it has questioned the performance of construction projects in terms of quality and quantity of work. The population was of manageable size; census was adopted in this research. Collection of primary data by use of semi-structured questionnaire and analyzed by using (SPSS). The study concluded that HRP, time management, material resource planning and financial resource planning contributes to performance of the construction projects.

# Employee Retention and Engagement with the Construction Projects Objectives

The construction industry is dealing with declining productivity, workplace safety, and work disputes in the global economy. The HRP in construction project is key to solving these persisting problems. An engaged employee is a blend of experiences of job satisfaction, job involvement, organizational commitment and feeling of empowerment that facilitate organization to retain them for sustainable business in put more efforts by providing better services, more productive and even stays with the organization longer.

According to Chandra (2019) conducted study on how employee engagement can affect employee retention & impact upon an organization performance. The study used both primary as well as secondary data.  it has been concluded that Succession Planning, employer branding has a positive impact on employee engagement which have a positive impact on employee retention and similarly affect the construction performance of an organization.

Gaffney (2022) explored on the research in the influences of Employee Engagement and Job Embeddedness on Turnover Intention within the Construction Industry. Quantitative analysis within this research is furnished via an online survey holding a Likert scale to understand job embeddedness, employee engagement, and their impact on turnover intention, accompanied by insights into any correlation or interdependency within these factors. Key findings showed that job embeddedness and employee engagement hold criticality to sustain a satisfactory level of employee turnover in construction industry.

Kang (2021) conducted study for analyzing difference on employee retention and engagement to meet the owner’s needs. the study also analyzed the present situation of HRP by announcement and law through case study of construction project from 2011 to 2013, and considered proper HR in design process, during and after construction process. Based on the findings of difference between announcement and legal Human Resource allocation, HR problem during the whole phase of project, and working types. For the improvement, this paper suggests the available to manage, employee retention and engagement, flexible HR allocation, proper Human Resource Allocation Guide, in design process, to reduce the workload in construction process, employee retention and engagement and Human Resource allocation in construction process for appropriate compensation package.

According Kaur (2020) focused on understanding employee engagement and how engagement affects construction performance. It suggests that personal characteristics, job characteristics and employee experiences all influence engagement levels. Researcher used literature review from various research papers from related study for analysis. Report concluded that engaged employees care about their organization and work to contribute towards its success. It is important for HR professionals to apply a mix and match of various engagement strategies to engage and retain talented workforce for a longer period of time.

Dabirian et al. (2022) conducted research on the dynamic modelling of human resource allocation in construction projects. The researcher used the system dynamics approach, however, enables the project to accurately estimate the labour need and its effective allocation. The results found that the success of construction projects depends heavily on correct management of human resources. Allocation of human resources as an effective managerial tool and improvement factor in the progress of performing a project can strongly influence project performance in terms of cost and time. Also, the allocation process can be improved by the estimation of labour need and assessment of different human resources allocation strategies.

# Research Gaps

Number of studies have been done on human resources field but not look on the effect of HRP and training on construction project. A study done in Iran by Sepideh and Javad (2021) analyzed the impact accomplishment of task in HR region of development project however this study did not show the effect of HRP on construction project. Moreover, another study by Al Maktoum et al., (2020) investigated the cause of delay factors causing contraction delay, failed to investigate how HRP and HR training can facilitate staffs to avoid delays of the construction project. Therefore, the current study intends to fill the reveled empirical gap by examining the effect of HRP and HR training on construction project completion.

# Conceptual Framework

In this study, Independent Variable is Human Resource Planning whose variables includes HRP aligned for organization improvement to higher-level roles, HR training programs on identifying the skill gaps and training needs within the workforce andHR tasks align needs that help organizations effectively manage their workforce.

The dependent variable is the completion of the construction project which portray the higher-level services and products that required to the clients on behave of the interested parties. HRP is a work force planning or personal planning, organizing, scheduling and managing a project's resources – people, tools, equipment and facilities that anticipate and make the provision of the movement of people into within and out of the work groupwith right capabilities are available at right time and in the most efficient way.

Employee Retention and Engagement

Construction Project Completion

Performance Management

HR training programs

Figure 1.1: Conceptual Framework

Source: Researcher, (2023)

The figure shows that, the independent variable is perceived as the Human Resource Planning and the dependent variable is project completion.The Human Resource Planning have direct effect to the project completion, that is the more training provide to the staff facilitate the project implementation, the positive change of the employee retention and engagement of the staff also stimulate the construction project timely and monitoring performance management also speed up to participate in competency during the project implementation.

CHAPTER THREE

# RESEARCH METHODOLOGY

# Chapter Overview

This chapter covers the methodology with sub-sections such as research philosophy, research area, study population, sample design, measurement of variables and validity and reliability.

# Research Philosophy

Research philosophy is a range of beliefs that guide research practice beliefs about the nature of the social world. It also involves identifying and testing causal relationship under certain conditionsLeavy (2017). Moreover, it informs decisions from study all the way to the final representation and dissemination of the research findings, in summing up.

In this study, a researcher applied post-positivism that holds an objective reality that exists the research processindependently. The researchers can help to measure, control, predict and test in systematic from the various observation or variable.With this philosophy, the researcher showedthe reality from quantitative information or data that gave or provided by the respondents.

# Research Approach

The study used descriptive study design to facilitate on depth understand. The descriptive survey design is a method of collecting data by interviewing or using a questionnaire to a sample of individuals (Orodho, 2003, p. 24).

Kombo and Tromp (2006) defined research approach as the procedure selected by the researcher to collect, analyze, and interpret data. A quantitative research approach will be used in this study. The reason of using this approach is to attain understanding the situations in measuring variables and testing variables to reveal patterns.

# Research Area

The research was  conducted in Zanzibar in public offices with a lot of construction services and private offices including consultants and contractors to get more information on research topic. In fact, the choice expected to provide a clear picture and reality of what is going on in public agencies that utilize the huge amount of public money for construction.

In the study, the researcher used the questionnaires to get data from the procurement officers, auditors, engineers, and accountants in public agencies that include Ministry of Health in Department of Primary and Secondary Health Care, Ministry of Education and Vocational Training in Department of Primary and Secondary Education and Zanzibar Road Agency and also  from the private local contractors and consultants were included in this study.

# Study Population

Study population is a group of individuals or items where samples are taken for measurement (Kombo, 2006). It is an entire group of individuals, events or objects having a common observable characteristic.

In this study, the targeted population from which the researcher drew general conclusions cover public agencies for 328 staff which included the staff of the public agencies. This considered as satisfactory because it involved different categories who considered directly participate in the project implementation. So that the researcher expected to get relevant information for the study.

# Sample Design

The sample design made up of staff in public agencies in the Ministry of Health in Department of Primary and Secondary Health Care, Ministry of Education and Vocational Training in Department of Primary and Secondary Education and Zanzibar Road Agency. Simple Random probability techniqueused in this study of research because it was simple and free from bias error, Kombo and Tromp (2006), stressed the use of sample random for quantitative research like this one on the ground that technique allows generalization of data and is good for conducting inferential statistics analysis of data. Therefore, due to these advantages the researcher opted to use this sampling technique.

# Sample Size

A sample is a subset of the population. Researcher was able to draw conclusions that will be generalizable to the population of interest (Sekaran, 2003). Searcher? believes that this sample is optimum at the sense that it can fulfill the requirements of efficiency, representativeness, reliability and flexibility. Kothari (2004), sample size should be optimum, optimum sample is one which fulfills the requirements of efficiency, representativeness, reliability and flexibility. In this study, the sample size was calculated using the Yamane (1967) formula. Yamane formula was very good to determine a well-known population. This formula was useful to determine sample size for this study, the formula also used because of its simplicity to determine sample size (Kombo and Tramp, 2006).

Where	n= number of sample size

N= Number of populations E = Margin error = 0.05 (5%)

The sample size calculated as follow: -

n =328/ (1+329x0.0052) =180

Therefore, this study, the sample size is 180.

# Data Collection Methods

The researcher used collected the primary data by using Questionnaires to get the Information of the respondent. Saunders et, al., (2007) defined a questionnaire as a list or a set of questions addressed to a group of people who wanted to respond and return to the sender in a given period of time. The questionnaire method has been chosen for data collection that helped to obtain more imformation by using the open ended questionnaire.

# Variable Measurement

The variables investigated using questionnaire to determine the influence of the independent variables on the dependent variable. A questionnaire was preferred by respondents due to anonymity. In the study, the questionnaire based on for measuring the staff experience, professionality, opinions and intentions of respondents which are more cheaply and quickly than other methods.

#### Operationalization and Measurement of Research Variables

The independent variable was HRP. The indicators of HRP were HR training programs, staff anticipated changes, and workforce requirements. The dependent variable was construction project completion. Table 3.1 presents how the variables operationalized and measured.

Table 3.1: Operationalization of variable

| Variable | Type |  | Operationalization | Indicator |
| --- | --- | --- | --- | --- |
| Construction Project Completion | Dependent variable | Utilization of Services or products |  | - Product and Services Satisfaction - Construction Cost |
| HR Training Programs | Independent variable | Type of HR Training Programs |  | - HR Training Budget - Presence Project Monitoring |
| Performance Management | Independent variable | Level of Human Resource Utilization |  | - Presence of HR Evaluation Process - Awareness for Improvement |
| Employee Retention and Engagement | Independent variable | Level of the Competency |  | - Conducive Working Environment - Fulfilment of the Project’s Mission |

Source: Researcher, (2023)

# Validity and Reliability

Validity is to measure what intends to measure, while reliability is the consistency and reproducibility of the research results over time.Validityis an important aspect in the research instrument, which refers to the degree to which an instrument measures what is required to measure (Kothari, 2016). Validity is examined to find out whether the instruments measure what they supposed to measure (Kothari, 2004; Tabachnick& Fidel, 2007).

While reliability is the consistency and reproducibility of the research results over time. Research instruments are reliable when they provide consistent results even if they are repeatedly used (Kothari, 2004).

So, in this study, the quantitative research is used to investigate and analyze data for providing meaningful conclusions that ensure the accuracy and consistency of the research results. Ensuring these are important to increase confidence in the findings and providing the conclusions from the data. Also, the instrument suitability was checked using Cronbach’s alpha. An above 0.7 of the score in the study’s threshold, which according to Hair (1998) an above 0.7 of an overall scale is acceptable.

# Data Processing and Analysis

The data analysis guided by the objectives of the research and their measurement. Statistical Package for Social Sciences (SPSS) version 20.0 used as the tool of analysis in production of tables, descriptive statistics and inferential statistics. It meet the underlying assumptions the regression model in testing the variables.Descriptive statistics included frequencies, minimum, maximum, mean and standard deviation to describe the respondent’s degree of agreement or disagreement with various statements under each variable.

The correlation between the independent and dependent variable and the significant P- values and inferential analysis used to make judgments. The Correlation coefficients provided the degree and direction of relationships for measuring the relationship or co-variation of two or more dependent variables. The statistical calculation of such correlation done and expressed in terms of correlation coefficients. A multiple regression model utilized to show the connection between the dependent and independent variables. The multiple regression model of the form; Y = β0+ β 1X1 + β2X2+ β3X3 + ε

Where: Y= Construction Project Completion β0= Constant β1 to β3 =Coefficients X1= HR training X2= staff anticipated changesX3 = workforce requirements ε =Error term. Inferential statistics will be conducted to determine the relationship nature between variables. Data was  interpreted with the help of significance P-values; if the P-value is less than 0.05, the variables  deemed to besignificant to give an explanation on the changes in the dependent variable.

This study described and examined the relationships within the collected data by a multiple  regression analysis. All parametric test assumed some certain characteristics about data, also known as assumptions. Violation of these assumption may change the accuracy of the regression estimates and interpretation of the result. The linearity, normality, homoscedasticity, collinearity, and autocorrelations considered in statistical analysis.

# Ethical Consideration

A good research is one that is conducted with openness, honesty, justice, integrity and objectivity (Kothari, 2005).The University code of ethics guided the researcher and authority from relevant offices was obtained. He requested the participants to participate willingly and informed them that there was not any gifts given to reward for them in their participation. Participants’ names wasquoted in the study; instead the researcherused identifiers.

CHAPTER FOUR

# FINDINGS AND DISCUSSION

# Overview

This section presents the results obtained from the study area in line with its objectives. It addresses the descriptive analysis and interpretation of the data collected where IBM SPSS version 20 software was used as the tool of analysis in production of tables, descriptive statistics and inferential statistics. Descriptive statistics included frequencies, mean and standard deviation to describe the respondent’s degree of agreement or disagreement with various statements.

# The Background Information of the Results

The demography of the respondent drew the general picture of the respondentsfrom different gender,age, education level, working status and working experience.

# Gender of the Respondents

The Table 4.1. showed female respondents were 73 (40.6 percent) while male respondents were 107 (59.4 percent). Thus, women got equal chance of the employment due to the number female gender nearly the same.

Table 4.1: Gender of the respondents

| Description | Frequency | Percent |
| --- | --- | --- |
| Female | 73 | 40.6 |
| Male | 107 | 59.4 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# Age of the Respondents

This section examined the age characteristics of the studied population. This was done to determine the age group of the respondents concerned in this study. Table 4.2 presented the age group structure of the respondents.The study findings revealed thatmore than half of the respondents’ i.e. 70 percent included in this studywere in the age group of 21-40 year. Thus, it can be concluded that most of the respondents wereyouths, physicallyfit andcapableto dischargetheirduties.

Table 4.2: Distribution of respondents based on age

| Description | Frequency | Percent |
| --- | --- | --- |
| 21-25 | 34 | 18.9 |
| 26-30 | 35 | 19.4 |
| 31-35 | 34 | 18.9 |
| 36-40 | 17 | 9.4 |
| 41-45 | 15 | 8.3 |
| 46-50 | 28 | 15.6 |
| 51-55 | 17 | 9.4 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

As Table shows, those who were in the age range of between 21 and 25 years were 34 (18.9 percent). Those in the age range of between 26 to 30 years were 35(19.4 percent). The third group had the age range between 31 to 35 yearswere 34 (18.9 percent). The fourth group had age range between 36 to 40 years were 17 (9.4 percent). The fifth group had age range between 41 to 45 years were 15 (8.3 percent). The sixth group had age range between 46 to 50 years were 28 (15.6 percent). And, the last group range between 51 to 55 yearswere 17 (9.4 percent).

# Academic Qualifications of the Respondents

The study revealed that majority had diploma and degree qualification that was to say that the most of respondents had knowledge to the study objectives. The Table 4.3 found that the respondent had certificate qualification were 19 (10.6 percent) this group was the least of respondents compared to those had degree and master qualification were 43 (23.9 percent) and 39 (21.7 percent) respectively. While the respondents had diploma qualification were 79 (43.0 percent)

Table 4.3: Education level of the respondents

| Description | Frequency | Percent |
| --- | --- | --- |
| Certificate | 19 | 10.6 |
| Diploma | 79 | 43.9 |
| Degree | 43 | 23.9 |
| Master’s degree | 39 | 21.7 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# Position of the Respondents

This section examined the position of the respondents. the Table 4.4 showed that most of the respondent had direct participated to construction project like 28 of the respondents (15.6 percent) were procurement officers, 40 (22.2 percent) of the respondents were accountants as same as engineers, 26 (14.4 percent) of the respondents wereQuantity Surveyors, 23 (12.8 percent) of the respondents were the Internal Auditors.

The indirect participated groups in construction project human recourses and IT officers were 13 of the respondents (7.2 percent) and 10 of the respondents (5.6 percent) respectively.

Table 4.4: Position of the respondents

| Description | Frequency | Percent |
| --- | --- | --- |
| Human Resource | 13 | 7.2 |
| Procurement | 28 | 15.6 |
| Accountants | 40 | 22.2 |
| Quantity Surveyor | 26 | 14.4 |
| Engineer | 40 | 22.2 |
| Internal Auditor | 23 | 12.8 |
| IT Officer | 10 | 5.6 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

Albert et al (2021) conducted the study on early impacts of the COVID-19 pandemic on the United States construction industry their objectives were met through 34 telephone interviews with project managers, engineers, designers, and superintendents.

# Working Experience of the Respondents

According to the findings in Table 4.5 showed how long the respondents get experience on the construction project. The results found that nearly to quarter of the respondents had experience between 19 to 22 years of experiences for 23 respondents. Moreover, there were youth between 7 and 10 years of the experience for 57 got the construction project experience and skills.  56 (31.7 percent) of the respondents had the construction project experience and lastly, 44 (12.8 percent) of the respondents had the construction project experience.Thus, the respondents had much knowledge on the study topic.

Table 4.5: Working duration (experience)

| Description | Frequency | Percent |
| --- | --- | --- |
| 07 – 10 | 57 | 31.7 |
| 11 – 14 | 56 | 31.1 |
| 15 – 18 | 44 | 24.4 |
| 19 – 22 | 23 | 12.8 |
| Total | 180 | 100 |

Source: Field Survey, 2023

# Descriptive Statistics on the Specific Information or Objectives Results

This section the results related to the specific objective of this study from the respondents on the agreements or disagreements of the variable. Also, there were various of the opinions according to the specific objectives of the study.

# The Performance Management Influenced on Construction Project

The first specific objective of this study was to examine the effect ofthe performance management influenced on construction project completion that got how the respondents understand the performance management on construction project completion, to know that there were regular conducting performance evaluations on the construction project, was there any increasing in awareness for area of the improvement and lastly, obtained opinions from respondents on the effect the performance management function on construction project.

# Understandind Performance Management with its Implementation

This study wanted to measure from the respondents the understanding on performance management with its implementation in construction project.  The results found from the Table 4.6 that most of the respondents 115 at 63.9 percent had understanding on performance management with its implementation in construction project. While, 65 of the respondents (36.1 percent) did not have the understanding on performance management with its implementation.

According to Ngo et al, (2019) reported that there was the lack of awareness on the performance, affordability design and techniques provided and became the major challenge for the building construction. Additionally, the skill and knowledge needed in designed construction project for providing more and innovation construction project.

Table 4.6: Understand performance management

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 115 | 63.9 |
| No | 65 | 36.1 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Regular Conducting Performance Evaluations On The Construction

According to the Ngo et al, (2019) reported that among the major factor to be considered in construction project was the operational controlling process. It required to have regular evaluation with planning, schedule and cost of the project understandable. The Table 4.7 showed that 112 of the respondents (62.2 percent) said that there were regular conducting performance evaluations on the construction project. But, more the quarter of the respondents in 68 of the participants (37.8 percent) said there was not the regular conducting performance evaluations on the construction project.The regular conducting performance evaluations were average, high and major factoron the construction (Hamza et al, 2019).

Table 4.7: The regular conducting performance evaluations

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 112 | 62.2 |
| No | 68 | 37.8 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

On other side, the construction project evaluation systems had face various obstacles like partial implemented and not fully most of time, insufficient information to stimulate renovation and delivering low quality (Guerriero et al, 2019). Therefore, the construction project evaluation systems required to play an active role in monitoring building performance in improvements to be made for promoting construction sustainability.

# The Increasing the Awareness of the Area of Improvement in Project

Kassem et al. (2019) reported that there were huge amounts of money spending on public and private infrastructure that required potential awareness for improvement in construction project resulting in efficiency and productivity on the delivery of construction projects becoming strategic priorities in any countries. However, the poor and less improvement in construction project caused major factors of failure in construction.

In addition, most of the countries had project gap faced by improving the performance of the construction industries that had lack in innovation of the project, particularly in its adoption of digital technology. Thus, there were needs and increasing the awareness of the area of improvement in construction for the transformational process and learn how to adapt with a stronger drive (Woodhead et al. 2018).

According to the table 4.8 showed that 125 of the respondents (69.4 percent) said that there wereincreasing the awareness of the area of improvement in construction, while 55 of the respondents (30.6 percent) said thatthere were not increasing the awareness of the area of improvement in construction.

Table 4.8: The area of improvement in project

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 125 | 69.4 |
| No | 55 | 30.6 |
| Total | 180 | 100 |

Source: FieldSurvey, (2023)

# Performance Management Functions

According to (Anwar et al, 2021) examined that the public institutions often try to progress their performance by renewing products and procedures, minimizing expenses and improving quality. The table 4.9 found that 43 (23.9 percent) of the respondents said the effect of the performancemanagement function increased effectiveness and accountability in the project management (IEAPMGT). In addition, the management accountabilities were among the sources of the recruitment the skilled workers, measured to enhance safety and reduce other construction project risks (Albert et al, 2021).

Additionally, the table 4.9 portrayed that 37(20.3 percent) of the respondents said the effect of the management functions helped employee to align their achievements with organization objectives (HEAAOO). Apart from that, 36 (20 percent) of the respondents said the effect of the management functions could boost productivity through improve performance (BPTIP). While Albert et al,(2021) reported that construction projects had adverse effects included significant delays on projects, reduction in productivity rates, material price escalations and inability to secure materials on time.

Also, in the table 4.9 reported that the effect of the management functions developed reward mechanism that improve accomplishment the construction project tasks (DRMIA) according to 31(17.2 percent) of the respondents their responded. 19(10.6 percent) of the respondents mentioned that the effect of the management functions caused to have proper working condition in the stability of the organization (PWCSO). Lastly, the effect of the management functions leaded to develop managerial leadership and coaching skills in construction project implementation (DMGTLCS) according to 14(7.8 percent) of the respondents mentioned.

The implementation of the construction project improved the communication and management skills among the among business partners at any construction stages and the overall reduction in the cycle time as well as the life cycle cost of a project (Chan et al, 2019). Apart from that Mosallaeipour et al. (2018) reported that it highly required the human intervention and coaching in working places to the construction project implementation to enable the project flexibility and meeting the current customer satisfactions.

Table 4.9:  Performance management functions

| Description | Frequency | Percent |
| --- | --- | --- |
| DRMIA | 31 | 17.2 |
| IEAPMGT | 43 | 23.9 |
| BPTIP | 36 | 20 |
| DMGTLCS | 14 | 7.8 |
| HEAAOO | 37 | 20.6 |
| PWCSO | 19 | 10.6 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Training Test and Effectiveness Monitor for the Construction Project

The management of the construction company and their clients must be able determine of a right working through training test and effectiveness monitor with high dedication and loyalty to their work that facilitated for providing guidance, proper working coordination and direction that can be accommodated well and accepted by all employees which increased the contribution of the organizational performance in project (Putra et al, 2020).The table 4.10 showed that 118 of the respondents (65.6 percent) said that there were training test and effectiveness monitor for the construction project. while, 62 of the respondents (34.4 percent) said there was not training test and effectiveness monitor for the construction project.

Table 4.10: The training test and effectiveness monitor

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 118 | 65.6 |
| No | 62 | 34.4 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Staff attend Various Trainings for Support Construction Project

The most construction project required to meet the clientsatisfactions and their desires, so that staffs used the level the level of competence and professionalism in the working areas that got through the attendings various trainings that support construction project and continuous activities to influence followers to achieve the project goals for improving the projects competitiveness at achievement in a high level of performance (Thanh et al, 2020).

The respondents differed on attending the various trainings that support construction project. The table 4.2.7.11 below showed that 126 of the respondents (70 percent) said that staffs attended various trainings that support construction projectthat fasten to complete construction project timely. While, 54 of the respondents (30 percent) said there were few or minority of the staffs attend various trainings that support construction project.

Beside of that, Abdulkadir, A (2020) reported that to meet project target the training program should be considered on the organization’s needs and identified for project development. So, the training based on the project requirements were better than the one based staff needs to be well performance in the organization

Table 4.11: Attend trainings that support project

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 126 | 70 |
| No | 54 | 30 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Enough Budget for HR Training in Construction Programs

The major barriers to the project are related the change by construction stakeholders, inadequate organizational support, and lack of construction standards. Meanwhile, the presences of the better cost estimation and control (budget for HR training), efficient construction planning and management, and improvement in design and project quality(Chan et al, 2019). Meanwhile, Abdulkadir, A (2020) mentioned that the insufficient budget is evident as a challenge that obstacles the training program implementation.

The table 4.12 showed that 111 of the respondents (61.7 percent) said that there was enough budget for HR training in construction programs. While, 69 of the respondents (38.3 percent) said that there was not enough budget for HR training in construction programs.

Table 4.12: The budget for HR training

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 111 | 61.7 |
| No | 69 | 38.3 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Effect on the HR Training in Construction ProjectsCompletion

There various changes and competition in any projects like construction activities so that staff (HR) required more training and development as an important activity that contributes to an organization’s overall effectiveness to build and sustain the organization’s competitive advantages through skills and knowledge enhancement (Abdulkadir, A 2020).

The table 4.13 showed that 46 of the respondents (25.6 percent) mentioned that the effect on the HR training in construction projects enhanced the productivity and efficiency of work (EPEW). Kodama et al, (2020) reported that the increasing worker productivity in the workplace and maintaining productivity growth through the improvement in work skills, such as workers’ technical abilities and equipment proficiency.

Also, the table 4.13 showed that 31 of the respondents (17.2 percent) mentioned that the building capacity that foster competent staff retained (BCFC). In addition, Kodama et al, (2020) found that the most construction institutions had the challenges of workloads that can not afford to meet the project target. Thus, the building capacity change the awareness of proactive work behavior and team performance to the staff.

Moreover, this table showed that 27 of the respondents (15 percent) mentioned that one among the effect on the HR training in the construction project was enable HR staff to supervise well resources of the organization (HRSS). According to Albert et al (2021) said that there should measures taken to review and supervise on the project risk involvement on those resources included the formation of a task force teamto combat delays of the projects.

In the Table 4.13 showed that 25 of the respondents (13.9 percent) mentioned that the effect on the HR training in the construction project can create training policies and procedure, planning and conducting work place safety training (CTPP). 22 of the respondents (12.2 percent) said that the effect on the HR training in the construction project prioritized the project goals of the organization (PPGO).

Other respondents said that the effect on the HR training in the construction project helped monitoring and evaluation to the project(HPME) from 16 of the respondents (8.9 percent). Finally, 13 of the respondents (7.2 percent) mentioned that it identified the areas of improvement (IAI).

Table 4.13: The HR training in construction projects

| Description | Frequency | Percent |
| --- | --- | --- |
| BCFC | 31 | 17.2 |
| CTPP | 25 | 13.9 |
| HRSS | 27 | 15 |
| EPEW | 46 | 25.6 |
| HPME | 16 | 8.9 |
| IAI | 13 | 7.2 |
| PPGO | 22 | 12.2 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Employee Engagement to Fulfill the Project’s Mission and Goals

Most of the company uses different approaches for fulfilling of the productivity target in setting the project’s mission and goals. So, main approaches utilized to plan and control their projects to achieve high productivity and handle downtime and variety processes which meet their specific characteristics and needs (Dmitry et al, 2020).

The table 4.14 showed that 120 of the respondents (66.7 percent) said that the employee engagement was defining well to fulfill the project’s mission and goals. While, 69 of the respondents (33.3 percent) said that there was not the employee engagement defining well to fulfill the project’s mission and goals.

Table 4.14: The fulfillment the project’s mission and goals

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 120 | 66.7 |
| No | 60 | 33.3 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Engagement Impact For the Project Completion

According Kaur (2020) reported the employee engagement affects construction performance, care about their organization and work to contribute towards its success. It is crucial for HR professionals to engage and retain talented workforce.

The table 4.15 showed that 124 of the respondents (68.9 percent) said that the employee engagement had the direct impact for the project completion. While, 56 of the respondents (31.1 percent) said that the employee engagement did not have the direct impact for the project completion.

Table 4.15: The impact for the project completion engagement

| Description | Frequency | Percent |
| --- | --- | --- |
| Yes | 124 | 68. 9 |
| No | 56 | 31. 1 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# The Impact of the Employee Engagement and Retention on the Projects

The table 4.16 showed that 38 of the respondents (21.1 percent) said that the impact of the employee engagement and retention on the construction projects created good working relation at the best project results (GWRP). 34 of the respondents (18.9 percent) said that the impact of the employee engagement and retention on the construction projects increased the awareness to employee relating to understand the project goals and strategies (AERU).

Dmitry et al, (2020) reported that the flexibility of the company improves a firm’s ability to meet the targets in timely manner and to increase better performance results system of productivity without incurring excessive costs and expending an excessive amount of resources that fostered distribution of the services according to capacity. In addition, 32 of the respondents (17.8 percent) mentioned that the impact of the employee engagement and retention on the construction projects fostered employee commitment with timely delivery of the project (FECT).

Apart from that, 27 of the respondents (15 percent) said that the impact of the employee engagement and retention on the construction projects minimized the overflow of the staff and overspending of the budget cost (MOSB). Others, participants said that the impact of the employee engagement and retention on the construction projects can improved customer satisfaction and greater profitability as well (ICSP) from 22 of the respondents (12.2 percent).

From table 4.16 showed that 15 of the respondents (8.3 percent) said the impact of the employee engagement and retention on the construction projects assured the maximum supervision that improve project innovation, efficiency and productivity (EMSP). While, 12 of the respondents (6.7 percent) said that the impact of the employee engagement and retention on the construction projects cooperated between employee and management for constructing strong teamwork (CEMGT).

Table 4.16: The employee engagement and retention

| Description | Frequency | Percent |
| --- | --- | --- |
| FECT | 32 | 17.8 |
| GWRP | 38 | 21.1 |
| MOSB | 27 | 15 |
| AERU | 34 | 18.9 |
| ICSP | 22 | 12.2 |
| CEMGT | 12 | 6.7 |
| EMSP | 15 | 8.3 |
| Total | 180 | 100 |

Source: Field Survey, (2023)

# DescriptiveStatistics for Statements of the Questionnaire

The descriptive statistics results obtained from respondents (N) that included mean and standard deviation (Std, Deviation) to describe the status of the respondents on agreement or disagreement statements from questionnaires.

# Performance Management

From the table 4.17 showed that performance management had means 1.36 and its standard deviation had 0.48 according to 180 of the respondents. The results also showed that performance evaluation had means 1.38 and its standard deviation had 0.48 according to 180 of the respondents. The awareness of the area of improvement got the means 1.31 and its standard deviation had 0.46 according to 180 of the respondents. Lastly, the table 4.17 showed the results of performance management function had means 3.22 and its standard deviation had 1.66 according to 180 of the respondents. Thus, the performance management, the performance evaluations, theawareness of the area of improvement and the performance management functionindiocated that, there were strong agreeded on the performance management.

Table 4.17: Performance management

| Description | N | Mean | Std. Deviation |
| --- | --- | --- | --- |
| Performance Management | 180 | 1.36 | 0.95 |
| Performance Evaluations | 180 | 1.38 | 0.98 |
| Awareness of the Area of Improvement | 180 | 1.31 | 0.92 |
| Performance Management Function | 180 | 3.22 | 2.66 |

Source: Field Survey, (2023)

# The Effect of HR Training Programs

From theTable 4.18 showed that training test and effectiveness monitor had means 1.34 and its standard deviation had 0.92 according to 180 of the respondents. The result andicated that the participants were strong agreed on thetraining test and effectiveness monitor on the performance in the construction projects.The results also showed that staffs attend various trainings had means 1.30 and its standard deviation had 0.86 that it was nearly to meansaccording to 180 of the respondents. This was indicated that the participants were strong agreed on the staffs attend various trainings in the construction performance.In addition, the budget for HR traininghad the means 1.38 and its standard deviation had 0.99 it indicated that respondents were strong agreed according to 180 of the respondents.

Lastly, the table 4.18 showed the results of the effect on the HR traininghad means 3.66 and its standard deviation had 2.91 according to 180 of the respondents that indicated that the respondents were strong agreed on the effect on the HR trainng on the construction performance.

Table 4.18: The effect of HR training rograms

| Description | N | Mean | Std. Deviation |
| --- | --- | --- | --- |
| Training Test and Effectiveness Monitor | 180 | 1.34 | 0.92 |
| Staffs Attend Various Trainings | 180 | 1.30 | 0.86 |
| Budget for HR Training | 180 | 1.38 | 0.99 |
| The Effect on the HR Training | 180 | 3.66 | 2.91 |

Source: Field Survey, (2023)

# Employee Retention and Engagement on the Construction Projects

From the table 4.19 showed that the employee engagementhad means 1.33 and its standard deviation had 0.47 according to 180 of the respondents. The results also showed that the direct engagement impact for the projecthad means 1.31 and its standard deviation had 0.46 according to 180 of the respondents. In addition, the employee engagement and retentionhad the means 1.31 and its standard deviation had 0.46 according to 180 of the respondents. Lastly, the table 4.19 showed the results of the employee engagement and retention impacthad means 3.40 and its standard deviation had 1.84 according to 180 of the respondents. The results showed that the employee engagement, the direct engagement impact for the project, the the employee engagement and retention and the employee engagement and retention impact were strong agreeded on the employee retention and engagement on the construction projects.

Table 4.19: Employee retention and engagement on the construction projects

| Description | N | Mean | Std. Deviation |
| --- | --- | --- | --- |
| Employee Engagement | 180 | 1.33 | 0.92 |
| Direct Engagement Impact for the Project | 180 | 1.31 | 0.86 |
| The Employee Engagement and Retention | 180 | 1.31 | 0.86 |
| The Employee Engagement and Retention Impact | 180 | 3.40 | 2.84 |

Source: Field Survey, (2023)

# Inferential Analysis

This study also tested and investigated the correlation between variables, tests the possibility of multicollinearity, presents the model summary, analysis of variance and the coefficients of the independent variables.

# CorrelationAnalysis Results of Dependent and Independent Variables

The results of the table 4.4.20 revealed that there is significant positive relationship between the construction project completion (CPC) and the employee retention and engagement(ERE) since the Pearson correlation coefficient and p value are (r = 0.05 and p value< 0.01). this indicated that the employee retention and engagement had direct effect on the construction project completion timely.

As for the HR training (HRT) to employee retention and engagement (ERE), the study also found there is positive significant relationship between the variables. The HR training (HRT)were also one of the factors that led to overrun of the employee retention and engagement to the construction project completion timely since Pearson correlation coefficient and p value are (r = 0.02** and p < 0.01).

Furthermore, As far as the performance management (PMGT)is concerned, the study found there is no significant relationship between the performance management (PMGT) and the employee retention and engagement, thus there is no strong evidence that there existed problems in the performance management (PMGT)which effected the employee retention and engagement since the Pearson correlation coefficient and p value are (r = -0.14 and p value >0.01) respectively.

Table 4.20: Correlation Analysis Results

| Variables |  | CPC | PMGT | HRT | ERE |
| --- | --- | --- | --- | --- | --- |
| CPC | Pearson Correlation | 1 | .151* | 0.11 | 0.05 |
|  | Sig. (2-tailed) |  | 0.04 | 0.13 | 0.50 |
|  | N | 180 | 180 | 180 | 180 |
| PMGT | Pearson Correlation | .151* | 1 | .235** | -0.14 |
|  | Sig. (2-tailed) | 0.04 |  | 0.00 | 0.07 |
|  | N | 180 | 180 | 180 | 180 |
| HRT | Pearson Correlation | 0.11 | .235** | 1 | 0.02 |
|  | Sig. (2-tailed) | 0.13 | 0.00 |  | 0.80 |
|  | N | 180 | 180 | 180 | 180 |
| ERE | Pearson Correlation | 0.05 | -0.14 | 0.02 | 1 |
|  | Sig. (2-tailed) | 0.50 | 0.07 | 0.80 |  |
|  | N | 180 | 180 | 180 | 180 |
| **. Correlation is significant at the 0.01 level (2-tailed) |  |  |  |  |  |

Source: Field Survey, (2023)

# Testing Multicollinearity

This study used the multiple regression models to predict the value of a specified dependent variable based on the values of two or more independent variableswhether exist or have a high correlation with each other.It can also happen if an independent variable is computed from other variables in the data set or if two independent variables provide similar and repetitive results.The results of the findings were presented in the table 4.21.

Table 4.21: Multicollinearity coefficientsa

| Model | Collinearity Statistics |  |
| --- | --- | --- |
|  | Tolerance | VIF |
| The performance management | 0.93 | 1.08 |
| HRTraining | 0.94 | 1.06 |
| The employee retention and engagement | 0.98 | 1.02 |
| a. Dependent Variable: the construction project completion |  |  |

Source: Field Survey, (2023)

The Variance Inflation Factor (VIF) value of 4 or more and a tolerance value of less than 0.2 presents a possibility of multicollinearity. The findings in table 4.21 indicate that the tolerance values were above 0.2 and that the VIF values were below 4 indicating that there was no possibility of multicollinearity between variables. Thus, the regression analysis used to show the relationships between the dependent and independent variables.

# Regression Analysis

Regression analysis is also used to understand which among the independent variables are related to the dependent variable and to explore the forms of these relationships. Also, it was used to examine the relationship between the dependent variable (effective and efficiency).

# Model Summary

The coefficient of determination presented that mentioned the degree to which variations in the dependent variable can be portrayed by changes in the independent variables. A percentage of variation in the dependent variable that is described by all the independent variablesalso be explained as. The results were presented in Table 4.22.

Table 4.22: Model summary

| Model | R | R Square | Adjusted R Square | Std. Error of the Estimate |
| --- | --- | --- | --- | --- |
| 1 | .830a | .634 | .517 | .47753 |
| a. Predictors: (Constant), ERE, HRT, PMGT |  |  |  |  |

Source: Survey Data, (2023)

The independent variables contributed to 51.7% on dependent variables as represented by the adjusted R2. Consequently, the other factors not considered in this research contribute to 48.3% on construction projects. The coefficient of correlation value of 0.83 indicates that there was a positive and strongcorrelation between independent and dependent variables.

# Analysis of Variance

The study required to establish the overall significance. The results were presented in the table 4.23.

Table 4.23: Analysis of variance

| Indicators | Sum of Squares | df |  | Mean Square |  | F | Sig. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Regression | 137.393 |  | 3 | 3.464 | 2.037 |  | .011 |
| Residual | 40.135 |  | 176 | 0.228 |  |  |  |
| Total | 141.528 |  | 179 |  |  |  |  |

Source: Survey Data, (2023)

The findings in the table 4.23 aboveshowed that the overall model was significant. The overall model was significant as shown by a calculated F statistic of 2.037 (p value 0.011). The calculated F statistics was large than the critical F statistic. The findings indicated that the independent variables are good predictors of dependent variables.

# The Regression Coefficients

The regression coefficients of independent variables in this study was presented in table 4.24 below. The coefficients mentioned the direction and change of dependent variable because of change in the independent variables.

Table 4.24: Regression coefficients

| Model | Unstandardized Coefficients |  | Standardized Coefficients | T | Sig. |
| --- | --- | --- | --- | --- | --- |
|  | B | Std. Error | Beta |  |  |
| (Constant) | 1.096 | .120 |  | 9.146 | .000 |
| PMGT | .041 | .022 | .142 | 1.845 | .047 |
| HRT | .019 | .019 | .077 | 1.011 | .031 |
| ERE | .018 | .020 | .068 | .914 | .036 |

Source: Survey Data, (2023)

As per the SPSS generated table 4.4.3.3.24 above, the equation

Y = β0 + β1 PMGT1 + β2 HRT2 + β3 ERE3 + ε becomes:

Y = 1.096 + 0.041PMGT1 + 0..019HRT2 + 0.018ERE3

Using the regression equation above, the dependent variable of the construction project completion (CPC) was 1.096 when all independent variables, such as performance management (PMGT), HR training (HRT), and employee retention (ERE) were involved.

The results in Table 4..24 above indicated the result was significant and PMGT showed  positive significant effect on construction project completion since  P value was ≤ 0.05. This implies that  an increase in the performance management (PMGT) lead to   construction project completion (CPC).Bitamba (2020) reported that the performance of the construction project depended on the availability the construction resources during the project implementation. Also, author mentioned that the project management team performance on the day-to-day decisions at the site was found to be the most important item affecting the factors related to project management. Furthermore, the performance management showed positive in setting the long-term strategies on the construction project completion to maximize the opportunities and alleviate risks (Ahmed, 2018). Contrary the project performance management and project success which had low coefficient with the validation of only the positive influence on project completion successifully. That was to say, it required to the clients and construction company to keep more consideration on the risk management practices in the project implementation.

Apart from that, the HR training (HRT) also had positive and significantly since the  P value was ≤ 0.05 .  The results indicate that presence of the quality trained staff, leadership management, and previous experience in the construction project yield the highest level of productivity and improved an understanding of the lead time required(Bitamba, 2020). In addition, the HR training helped to focus on creating a competent, experienced and professional workforce based on skills, upgrading and knowledge as well as on the enhancement of their skills and abilities that is the most important for the construction projects. Moreover, it also helps to participate energetically in the measurement process and activities which dramatically enhance their construction performance (Ahmed, 2018).The present of the strong human capital and trained base to enable them in stimulating innovation for a systematic and long-term strategy to fulfill construction objectives effectively (Jayabalan et al., 2020).  Lasisi et al. (2020) highlighted the role of training and development in the organization that enhances the level of construction innovation development thereby contributing and enhancing employee proactivity.

In summing up, the employee retention and engagement (ERE) had positive and significantly effect on construction project completion  with a  P value  ≤ 0.05. Ganesh (2023) reported that the employee retention and engagement are the key determinant of long-term and powerful secret success in construction projects for having the valuable talent. Also, the author mentioned that they were crucial for the productivity, continuity, and the development of a positive work environment in construction activities by fostering job satisfaction, loyalty, commitment, and a supportive work environment.

Further, employee retention and engagement had a significant and a positive effect in construction project performance. This result indicates that where highly employee retention and engagement was utilized, the effect of competency manpower in the construction industry was great and very visible in it ends products. Due to involve directly in realization of projects completion for handling  the technical phase of such contract early that helped to raise efficiency, decrease of accidents, less management, increased organization stability that quality and availability of skilled project team is considered a vital factor in the effectiveness of the project performance (Paul and Kanu, 2018).

CHAPTER FIVE

# SUMMARY, CONCLUSION AND RECOMMENDATIONS

# Overview

This chapter commence with the summary of the study and conclusions based on itsstudy specific objectives. The chapter also provides recommendations for further researches.The study aims at suggesting possible remedial measures to rectify the problems of the Human Resource Planning on construction project completion in Zanzibarand suggest area for further studies.

# Summary of the Study

The study evaluated the influence of HRP on construction project completion in Zanzibarwith specific objectives were examined the effect of the performance management influenced on construction project completion, examined the effect HR training programs on construction project completion and examined the effect of the employee engagement and retention on construction project completion.

The summary of the findings was presented based on the study objectives where the researcher used questionnaire as data collection tools, results found based to the respondents of its questionnaire and coded and entered for analysis using Statistical Package for the Social Sciences (SPSS).

The whole pictures of the respondents in gender, age, academic qualification, working status and experience that mentioned the demography of this study. The report showed that 59.4 percent of the respondents were male genderswhile 40.6 percent of the respondents were female genders. Apart from that 70 percent of the respondents in this studywere in the age group of 21-40 yearthat were youths, physicallyfit andcapableto dischargetheirduties. Most of the respondents had diploma and degree qualification that means many of respondents had knowledge to the study objectives. Also, 68.3 percent of the respondents had experiences of this study.

# The Effect of the Performance Management Influenced on Construction

The results of the effect of the performancemanagement influenced function on the construction project completion found that there was increased effectiveness and accountability in the project management, helped employee to align their achievements with organization objectives, boosted productivity through improve performance, developed reward mechanism that improve accomplishment the construction project tasks, caused to have proper working condition in the stability of the organization and lastly leaded to develop managerial leadership and coaching skills in construction project implementation.

The results found thatthe performance management influenced function on the construction project completion will significantly increase in the construction project completion and had positive relation to the construction project completion.

# The Effect on the HR Training in Construction Projects

The respondents mentioned that the effect on the HR training in construction projects enhanced the productivity and efficiency of work, mentioned that the building capacity that foster competent staff retained, enable HR staff to supervise well resources of the organization, can create training policies and procedure, planning and conducting work place safety training, prioritized the project goals of the organization, helped monitoring and evaluation to the projectand  mentioned that it identified the areas of improvement.The results revealed that the HR training also had positive and significantly increase in the construction project completion.

# The Impact of the Employee Engagement and Retention on the Projects

The study showed that the impact of the employee engagement and retention on the construction projects created good working relation at the best project results, increased the awareness to employee relating to understand the project goals and strategies, fostered employees commitment with timely delivery of the project, minimized the overflow of the staff and overspending of the budget cost, can improved customer satisfaction and greater profitability, assured the maximum supervision that improve project innovation, efficiency and productivity and cooperated between employee and management for constructing strong teamwork.

The results of this study revealed that there is significant positive relationship between the construction project completion and the employee retention and engagementsince the Pearson correlation coefficient and p value are (r = 0.05 and p value< 0.01). This indicated that the employee retention and engagement had direct effect on the construction project completion timely. The study showed that employee retention and engagement (ERE) had positive and significantly increase in the construction project completion.

# Conclusion

The study aimed at finding out the evaluation of the influence of Human Resource Planning on construction project completion in Zanzibar. Based on the results of this study found the following conclusion.

The study concluded that the effect of the performance management influenced function increase effectiveness and accountability in the project management so that help employeesto aligntheir achievements with organization objectiveson the construction project completion. Additionally, the study concludes thatthe performance management influenced to develop managerial leadership and coaching skills in construction project implementation.

This study concluded that the effect on the HR training in construction projects enhanced the productivity and efficiency of work, the building capacity that foster competent staff retained. Moreover, the creation of the various training policies and procedure, planning and conducting work place safety training, prioritized the project goals of the organization are the conclusion on the effect on the HR training in construction projects. Also, the study concluded the effect on the HR training in construction projects that enable HR staff to supervise well resources of the organizationon the construction projects.

The studyconcluded that the impact of the employee engagement and retention can created good working relation at the best construction project results and implementation with appropriate clients satisfaction. Also, this studyconcluded that the impact of the employee engagement and retention cause to minimize the overflow of the staff and overspending of the budget cost that improve project innovation, efficiency and productivity with strong teamwork due to the presence of the staffs that hold well experience, skills and competences to the construction project implementation.

# Recommendations

This study aimed to evaluate the influence of Human Resource Planning on construction project completion in Zanzibar, the following recommendations were made.

The performancemanagement influenced function effect on the construction project completion concluded that it increases effectiveness and accountability, helped employee to align their achievements with organization objectives. The study recommends that there is need the construction organization to keep more effort on the construction implementation with the project performance management for boosted productivity and the stability of the construction organization sustainability. Additionally,the performance management function recommends that it improves performance on the construction project completion by setting individual and team goals which are aligned with the project and setting goals, monitor progress, and offer feedback.

The effect on the HR training concluded that it enhanced the productivity and efficiency of work to foster competent staff retained as well as supervising well resources of the organizationin the construction project completion. The study recommended that the HR training to be well by having procedure, policies and planning that foster conducivethe working environment for creating competent staff with having knowledgeable and provide various staffs to attend in training courses.

The impact of the employee engagement and retention on the construction projects, the study recommended that the construction institutions should be the most consider because it minimized the overflow of the staff, effective implementation of the construction project and overspending of the budget cost due to the competence, knowledge and experience have in the construction operation. To assure the maximum supervision that improve project innovation because of the employee engagement and retention, this study recommended that the construction organization and its clients required to understand the awareness and flexibility of employees dynamically due to preference can change rapidly and to apply new and competent retention strategies all the time so that knowledge is being transferred must assess the need of employees.

# Suggestions for Further Research

In conducting this study, it mentioned the different aspect on the project performance management, the effect of HR training and the employee engagement and retention impact in Zanzibar construction project. So, the study suggests that further research to be conduct the same study for different countries to reflect the real situation across the country.

In addition, other researches may consider the potential advantages of statistical techniques and can be carried out taking into considerations which allows the inclusion of interrelated dependence relationships.

# REFERENCES

Abbasi et al. (2020). Exploring the causes of delays in construction industry using a cause-and-effect diagram: case study for Iran. Journal of Architectural Engineering, 26(3), 05020008.

Abdulkadir, A. (2020). “Training Programmes and Performance of Selected Public Organizations: A Case of Ministry of Agriculture, Natural Resource, Livestock and Fisheries in Zanzibar Municipality, Tanzania” Kabale University

Ahmed, (2018) “Performance Management in Construction Projects” International Master of Science in Construction and Real Estate Management Joint Study Programme of Metropolia UAS and HTW Berlin

Albert et al (2021) “Early impacts of the COVID-19 pandemic on the United States construction industry” International journal of environmental research and public health, 18(4), 1559.

Alshami, (2017). Critical factors contribute to construction project success: Study of success factors in relation to the project size.

Amri & Marey (2020). Towards a sustainable construction industry: Delays and cost overrun causes in construction projects of Oman. Journal of Project Management, 5(2), 87-102.

Anwar et al (2021) “The Impact of Human Resource Management Practice on Organizational Performance” International journal of Engineering, Business and Management (IJEBM), 5(1), Jan-Feb, 2021, Available at SSRN: https:// ssrn.com/abstract=3824689

Ashiru & Ashiru, (2019) “The sustainability of human resource planning for construction projects” MATEC Web of Conferences 258:02018 License: CC BY 4.0

Atmaja et al, (2023). Actualization Of Performance Management Models For The Development Of Human Resources Quality, Economic Potential, And Financial Governance Policy In Indonesia Ministry Of Education. Multicultural Education, 9(01), 1-15.

Bitamba (2020) “factors affecting the performance of construction projects in the Democratic Republic of the Congo” S. Afr. J. Ind. Eng. 31(1), Pretoria, Daegu University, South Korea, retrieve from: http://dx.doi.org/10.7166/31-1-2193

CAG report, (2022). General Report on LGAs and ICT 2021/2022 www.ocagz.go.tz.

Ceric, (2018) “The Principal-Agent Theory and the Role of Project Managers in Construction: Guidelines for Future Research” University of Zagreb, Faculty of Civil Engineering

Chan et al, (2019). Perceived benefits of and barriers to Building Information Modelling (BIM) implementation in construction: The case of Hong Kong. Journal of Building Engineering, 25, 100764

Chandra, (2019). How can employee engagement affect employee retention & impact upon an organization performance? A case study on Dublin City University (Doctoral dissertation, Dublin Business School).

Dabirian et al, (2022). Dynamic modelling of human resource allocation in construction projects. International Journal of Construction Management, 22(2), 182-191.

Dmitry et al, (2020) “Increasing flexibility and productivity in Industry 4.0 production networks with autonomous mobile robots and smart intralogistics” S.I.: Artificial Intelligence in Operations Management, 308, 125–143.

Gaffney, (2022). An exploration into the influences of Employee Engagement and Job Embeddedness on Turnover Intention within the Irish Construction Industry (Doctoral dissertation, Dublin, National College of Ireland).

Ganesh, (2023) “Employee engagement and retention: A complete guide with proven tips and strategies”

Gashaahun, (2020) “Causes and Effects of Delay on African Construction Projects: A State-of-the-Art Review” Institute of Technology, Debre Markos University, Ethiopia

Guerriero et al, (2019) “Review of building energy performance certification schemes towards future improvement” Renewable and Sustainable Energy Reviews, 113, 109244.

Hamza et al, 2019 “Performance Evaluation And Its Effects On Employees In Construction Industry”  GSJ: Volume 7, Issue 8, August 2019, Online: ISSN 2320-9186 www.globalscientificjournal.com

Hayes (2023)“Human Resource Planning (HRP) Meaning, Process, and Examples” Retrieve From. https://www.investopedia.com/terms/h/human-resource-planning.asp

Heever (2021) “Common causes of construction project delays”

Jayabalan et al. (2020). Effect of Human Capital on SME Performance - Service Industry InKlang Valley, Malaysia. International Journal of Management, 11(10), 2020, pp.302-308. Retrieved November 23, 2022, from http://iaeme.com/Home/issue/IJM?Volume=11&Issue=10

Kang, (2021). Improve a human resource allocation guide in construction management based on case study. Turkish Journal of Computer and Mathematics Education (TURCOMAT), 12(6), 626-637.

Kassem et al. (2019) Blockchain in the built environment and construction industry: A systematic review, conceptual models and practical use cases. Automation in construction, 102, 288-307.

Kaur, (2020) Employee Engagement: A Driving Force in Improving Performance Research Scholar, Department of Commerce, Punjabi University, Patiala, Punjab, India

Kodama et al, (2020). The effects of psychological factors on perceptions of productivity in construction sites in Japan by worker age. International journal of environmental research and public health, 17(10), 3517.

Woodhead et al. (2018) Digital construction: from point solutions to IoT ecosystem

# APPENDICES

Appendix I:  Questionnaires

ASSESSING THE IMPACT OF HUMAN RESOURCE PLANNING ON CONSTRUCTION PROJECT COMPLETION IN ZANZIBAR

The purpose of this questionnaire is to solicit your views regarding the Assessing the Impact of Human Resource Planning on Construction Project Completion in Zanzibar. It measures the effects ofHRP, the contribution of HR training programsand suggest suitable HRP to improve the construction project completion in Zanzibar. Information obtained shall be used for academic purposes only. We kindly request you to fill in or give your response as accurately as possible.

Instructions:

- Please write the number in the appropriate box for the answer considered logical.

- When requested to comment or explain, please do so in the space provided.

PART ONE: BACKGROUND INFORMATION (CLASSIFICATION DATA)

- Gender:	Male ….……………. 1	Female ……………… 2

- Age:

- Highest academic qualification:

Certificate ………………….	1	Diploma……………………	…….	2

Bachelor’s Degree …………	3	Master’s Degree ………………….	4

Doctorate Degree ………….	5

Other specify_______________	6

- What is position held in your office? _____________________________________

- Years’ of experience in project construction

PART TWO: SPECIFIC INFORMATION

A: Performance Management

- Do you understand performance management with its implementation?

Yes 						No

- Are there regular conducting performance evaluations on the construction project?

Yes 						No

- Are there increasing the awareness of the area of improvement in construction project?

Yes 						No

- What is the effect of the performancemanagement function do you know?

- ____________________________________________________________

- ____________________________________________________________

- ____________________________________________________________

B: The Effect of HR Training Programs

- Is there training test and effectiveness monitor for the construction project”

Yes 						No

- Do the staffs attend various trainings that support construction project?

Yes 						No

- Is there enough budget for HR training in construction programs?

Yes 						No

- Please, could you mention the effect on the HR training in construction projects?

  - _____________________________________________________________

  - _____________________________________________________________

  - _____________________________________________________________

C: Impact on Employee Retention and Engagement on the Construction Projects

- Is the employee engagement defining well to fulfill the project’s mission and goals?

Yes 						No

- Does the engagement have direct impact for the project completion?

Yes 						No

- Does the employee engagement and retention provide the conducive working environment?

Yes 						No

- What is impact of the employee engagement and retention on the construction projects?

  - ______________________________________________________________

  - ______________________________________________________________

  - ______________________________________________________________

Thanks you for participation

Appendix II:  Research Clearance Letter

MMM